TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE- PROCUREMENT PLAN - GOODS – YEAR (2013-14)

1. District: Tirupur - PAP-Palar basin

| Sl.No. | Package No. | Description of work | Quantity of items (kg / No.) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/ TNAU/ PLR / MV/ Goods/(2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 2.50 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/ TNAU/PLR/ MV/ Goods/ (2013-14) | Purchase of Urea and SSP for PF in vegetables | Urea-5000 SSP-2500 | 0.50 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/ TNAU/ PLR / MV/ Goods/(2013-14) | Purchase of WSF (19:19:19, 12:61:00 & 00:00:50) for PF in vegetables | 19:19:19- 2,500 12:61:00- 1,250 00:00:50- 10,000 | 9.50 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/ TNAU/ PLR / MV/ Goods/(2013-14) | Purchase of time Domain Reflectometry Automated solenoid valve with accessories and software |  | 12.00 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 5. | 05/IAMWARM/ TNAU/ PLR / MV/ Goods/(2013-14) | Establishment of Data processing centre for Drip Automation system |  | 12.00 | Post review | NS | Appraisal | 13.01.14 | NR | 22.01.14 | 13.02.14 | 20.02.14 | NR | NR | 24.02.14 | NR | 25.03.14 | 28.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 36.50 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE- PROCUREMENT PLAN - GOODS – YEAR (2013-14)

2. District: Coimbatore - Aliyar basin

| Sl.No. | Package No. | Description of work | Quantity of items (in kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal /Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation date | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date of Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/ALR/ MV/ Goods/(2013-14) | Purchase of Seeds/seedlings for PF in vegetables |  | 0.50 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ALR/ MV/ Goods/(2013-14) | Purchase of Urea and SSP for PF in vegetables | Urea 1000 SSP 500 | 0.10 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ALR/ MV/ Goods/(2013-14) | Purchase of WSF (19:19:19, 12:61:00 & 00:00:50) for PF in vegetables | 19:19:19 500kg 12:61:00 250kg 00:00:50 2000kg | 1.90 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/ALR/ MV/ Goods/(2013-14) | Purchase of Mulching sheet for PF in vegetables |  | 0.75 | Post review | NS | Appraisal | 13.01.14 | NR | 22.01.14 | 13.02.14 | 20.02.14 | NR | NR | 24.02.14 | NR | 25.03.14 | 28.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 3.25 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE- PROCUREMENT PLAN - GOODS – YEAR (2013-14)

3. District: Dindigul - Amaravathi basin

| Sl.No. | Package No. | Description of work | Quantity of items (kg / No.) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/AMR/ MV/ Goods/ (2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 2.00 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/AMR/ MV/ Goods/(2013-14) | Purchase of fertilizers(Urea & SSP) for PF in vegetables | Urea-4000 SSP- 2000 | 0.40 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/AMR/ MV/ Goods/ (2013-14) | Purchase of WSF (19:19:19), 12:61:0) & (0:0:50) for PF in vegetables | 19:19:19 – 2000 12:61:0 – 1000 0:0:50- 8000 | 7.60 | Post review | NS | Appraisal | 13.01.14 | NR | 22.01.14 | 13.02.14 | 20.02.14 | NR | NR | 24.02.14 | NR | 25.03.14 | 28.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 10.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE- PROCUREMENT PLAN - GOODS – YEAR (2013-14)

4. District: Kancheepuram & Villupuram - Ongur basin

| Sl.No. | Package No. | Description of work | Quantity Of items(in Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/ ONR/ MV /Goods/(2013-14) | Purchase of seeds/seedlings for PF in Vegetables- |  | 3.00 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ ONR/MV/Goods/ (2013-14) | Purchase of Urea & SSP for PF in Vegetables | Urea-6,000 SSP-3,000 | 0.60 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ ONR/ MV /Goods/ (2013-14) | Purchase of WSF 00:00:50) for PF in Vegetables- | 00:00:50 12,000 | 7.80 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/ ONR/ MV /Goods/ (2013-14) | Purchase of WSF (19:19:19 & 12:61:00 for PF in Vegetables- | 19:19:19-3,000 12:61:00-1500 | 3.60 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 5. | 05/IAMWARM/TNAU/ ONR/ MV /Goods/(2013-14) | Purchase of Mulching sheet for PF in Vegetables |  | 4.50 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 6. | 06/IAMWARM/TNAU/ ONR/ MV/Goods/ (2013-14) | Purchase of Sprayer & Power Weeder for PF in Vegetables | Sprayer 6 Nos. Power Weeder 2 Nos. | 2.00 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 7. | 07/IAMWARM/TNAU/ ONR/ MV /Goods/(2013-14) | Purchase of Shade net 40 x 30 mt. for PF in Vegetables | Shade net:1 No. | 1.50 | Post Review |  | Appraisal | 13.01.14 | NR | 22.01.14 | 13.02.14 | 20.02.14 | NR | NR | 24.02.14 | NR | 25.03.14 | 28.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 8. | 08/IAMWARM/TNAU/ ONR/ MV /Goods/(2013-14) | Modernization & ICT driven Farm Advisory System |  | 12.00 | Post Review | NS | Appraisal | 13.01.14 | NR | 22.01.14 | 13.02.14 | 20.02.14 | NR | NR | 24.02.14 | NR | 25.03.14 | 28.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 35.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT (TN-IAMWARM) – MODEL VILLAGE- PROCUREMENT PLAN– GOODS – YEAR (2013-14) |
| --- |
| 5. District: Krishnagiri - Pennaiyar up to Krishnagiri |
| SL.No | Package No. | Description of work | Quantity of items (in Kg) | Estimated cost (in Lakhs) | Actual Expenditure (in Lakhs) | Prior Review/ Post Review | Method of Procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding documents | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank/Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of Commencement of Works | Date Completion of works |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 1. | 1/IAMWARM/TNAU/ PNK/MV/Goods/ (2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 1.0 |  | Post review |  | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 2/IAMWARM/TNAU/ PNK/MV/Goods/ (2013-14) | Purchase of Urea & SSP for PF in vegetables | Urea 2000 SSP 1000 | 0.20 |  | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 3/IAMWARM/TNAU/ PNK/MV/Goods/ (2013-14) | Purchase of water soluble fertilizers 19:19:19, 12:61:00 & 00:00:50 for PF in vegetables | 19:19:19-1000, 12:61:00-500, 00:00:50-4000 | 3.80 |  | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 4/IAMWARM/TNAU/ PNK/MV/Goods/ (2013-14) | Purchase of Automated Irrigation and Fertigation System |  | 11.50 |  | Post review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 16.50 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS– YEAR (2013-14)

6. District: Puthukottai - South vellar basin

| Sl.No. | Package No. | Description of work | Quantity of items (Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Latter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM /TNAU/ SV/ MV/Goods /(2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 1.00 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/ IAMWARM /TNAU/ SV/ MV/Goods /(2013-14) | Purchase of urea SSP for PF in vegetables & SSI | Urea-8000 SSP-1000kg | 0.56 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/ IAMWARM /TNAU/ SV/ MV/Goods /(2013-14) | Purchase of water soluble fertilizers 19:19:19, 12:61:00 & 00:00:50 for PF in vegetables & SSI | 19:19:19–1000 12:61:00 – 1500 00:00:50-6250 | 6.06 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/ IAMWARM /TNAU/ SV/ MV/Goods /(2013-14) | Purchase of Mulching sheet for PF in vegetables |  | 1.50 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 5. | 05/ IAMWARM /TNAU/ SV/ MV/Goods /(2013-14) | Purchase of sugar cane seedlings for SSI |  | 1.80 | Post review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| Total | 10.92 |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN – GOODS –YEAR (2013-14)

7.  District: Salem - Swethanadhi

| Sl.No. | Package No. | Description of work | Quantity of items (in Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal / Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/ TNAU/SWN /MV/goods / (2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 1.00 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/MV/SWN / MV/goods/ (2013-14) | Purchase of urea, SSP for PF in vegetables | Urea – 2000 SSP - 1000 | 0.20 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/MV/SWN / MV/goods /(2013-14) | Purchase of water soluble fertilizers 19:19:19, 12:61:00 & 00:00:50 for PF in vegetables | 19:19:19 - 1000 12:61:00 - 500 00:00:50 - 4000 | 3.80 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/MV/SWN / MV/goods /(2013-14) | Purchase of Mulching sheet for PF in vegetables |  | 1.50 | Post review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 6.50 |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS–YEAR (2013-14)

8. District: Salem – Upper Vellar

| Sl.No. | Package No. | Description of work | Quantity of items (in Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal / Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/ TNAU/ UVR/MV/goods / (2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 1.00 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/ TNAU/UVR/ MV/goods / (2013-14) | Purchase of urea, SSP for PF in vegetables | Urea – 2000 SSP - 1000 | 0.20 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/ TNAU/ UVR/ MV/goods /(2013-14) | Purchase of water soluble fertilizers 19:19:19, 12:61:00 & 00:00:50 for PF in vegetables | 19:19:19 - 1000 12:61:00 - 500 00:00:50 - 4000 | 3.80 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/ TNAU/ UVR/ MV/goods /(2013-14) | Purchase of mulching sheet for PF in vegetables |  | 1.50 | Post review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 6.50 |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS – YEAR (2013-14)

9. District:  Sivagangai - Manimuthar and Kottakaraiyar basin

| Sl.No. | Package No. | Description of work | Quantity Of items(in Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/ TNAU/ SVG/MV/Goods/(2013-14) | Purchase of Sugarcane seedlings for PF in Sugarcane |  | 0.90 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/ TNAU/ SVG/MV/Goods/(2013-14) | Purchase of urea for PF in Sugarcane | Urea- 3000 kg | 0.18 | Post review |  | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/ TNAU/ SVG/MV/Goods/(2013-14) | Purchase of WSF 12:61:00 and 00:00:50 for PF in Sugarcane | 12:61:00- 500 kg 00:00:50- 1125kg | 1.13 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/ TNAU/ GMN/MV/Goods/(2013-14) | Purchase of Irrigation Controllers, automated solenoid valve & Accessories |  | 12.00 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 14.21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS – YEAR (2013-14)

10. District: Theni - Upper vaigai sub basin

| Sl.No. | Package No. | Description of work | Quantity of items (in kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/ /UVG/ MV/Goods/(2013-14) | Purchase of TC banana seedlings for PF banana |  | 0.90 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ /UVG/ MV/Goods/(2013-14) | Purchase of Urea & SSP for PF banana & Vegetable | Urea : 3000 SSP : 3000 | 0.42 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ /UVG/ MV/Goods/(2013-14) | Purchase of WSF for PF in banana & Vegetables 19:19:19 12:61:00 00:00:50 | 19:19:19 - 600 12:61:00 - 300 00:00:50-4650 | 3.74 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/ /UVG/ MV/Goods/(2013-14) | Purchase of seeds and seedlings for PF vegetables |  | 0.60 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 5. | 05/IAMWARM/TNAU/ /UVG/ MV/Goods/(2013-14) | Purchase mulching sheet for PF in vegetables |  | 0.90 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 6.56 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

PF-Precision Farming; SSP-Single Super Phosphate; WSF-Water Soluble Fertilizers

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM)- MODEL VILLAGE - PROCUREMENT PLAN - GOODS: 2013-14

11. District: Theni - Varattar Nagalar sub basin

| Sl.No. | Package No. | Description of work | Quantity of items (in kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/ VNR/ MV/Goods/(2013-14) | Supply of seeds and seedlings for PF vegetables | - | 0.30 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ VNR/ MV/Goods/(2013-14) | Supply of Urea & SSP for PF vegetables | Urea : 600 kg SSP : 300 kg | 0.06 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ VNR/ MV/Goods/(2013-14) | Supply of WSF for PF in vegetables | 19:19:19 – 300 kg 12:61:00 – 150 kg 00:00:50-1200 kg | 1.14 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/ VNR/ MV/Goods/(2013-14) | Supply of mulching sheet | - | 0.45 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 1.95 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

PF-Precision Farming; SSP-Single Super Phosphate; WSF-Water Soluble Fertilizers

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS– YEAR (2013-14)

12. District:  Theni - Theniyar sub basin

| Sl.No. | Package No. | Description of work | Quantity of items (in kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/ Vaigai Dam/ MV/Goods/(2013-14) | Purchase of seeds/ seedlings for PF in Banana |  | 1.50 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ Vaigai Dam/ MV/Goods/(2013-14) | Purchase of Urea & SSP for PF in Banana | Urea : 3000 SSP : 4000 | 0.50 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ Vaigai Dam/ MV/Goods/(2013-14) | Supply of WSF for PF in Banana 00:00:50 | 00:00:50-3750 | 2.44 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 4.44 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

PF-Precision Farming; SSP-Single Super Phosphate; WSF-Water Soluble Fertilizers

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS – YEAR (2013-14)

13. District: Vellore - Poiney, Koundanya Nadhi, Kosasthalaiyar sub basins

| Sl.No. | Package No. | Description of work | Quantity of items (in kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of Seedlings for PF Vegetables |  | 1.00 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of Urea & SSP for PF Vegetables, Banana & SSI. | Urea : 11000 SSP : 5000 | 1.06 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of WSF for PF in Vegetables 19:19:19, 12:61:00 & 00:00:50 | 19:19:19 – 1000 12:61:00 – 1500 00:00:50-10000 | 8.49 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of mulching sheet for PF in Vegetables |  | 1.50 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 5. | 05/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of Sugarcane seedlings for PF in sugarcane (SSI) |  | 1.80 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 6. | 06/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of TC seedlings for PF in banana |  | 1.50 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 7. | 07/IAMWARM/TNAU/ VLR/ MV/ Goods/ (2013-14) | Purchase of Irrigation Controllers & Accessories |  | 12.00 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 27.35 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

PF-Precision Farming; SSP-Single Super Phosphate; WSF-Water Soluble Fertilizers

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE- PROCUREMENT PLAN – GOODS–YEAR (2013-14)

14. District: Viruthunagar - Kanal Odai basin

| Sl.No. | Package No. | Description of work | Quantity of items (in Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bit Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1.. | 01/IAMWARM/ TNAU/VGR/MV/Goods (2013-14) | Purchase of sugarcane seedlings for SSI |  | 1.26 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/ TNAU/VGR/MV/Goods (2013-14) | Purchase of onion seedlings for PF in Vegetables |  | 0.50 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/ TNAU/VGR/MV/Goods (2013-14) | Purchase of WSF for 19:19:19, 12:61:00 & 0:0:50 PF in Vegetables & SSI | 19:19:19 –500 12:61:00 – 950 0:0:50- 3575 | 3.12 | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/ TNAU/VGR/MV/Goods (2013-14) | Purchase of fertilizers for for PF in Vegetables & SSI | Urea - 5200 SSP- 500 | 0.71 | Post review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 5.59 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – MODEL VILLAGE - PROCUREMENT PLAN– GOODS – YEAR (2013-14)

District: Trichy

| Sl.No. | Package No. | Description of work | Quantity Of items(in Kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IAMWARM/ TNAU/ TRY/MV/Goods/(2013-14) | Purchase of Sugarcane seedlings for PF in Sugarcane |  | 0.90 | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/ TNAU/ TRY/MV/Goods/(2013-14) | Purchase of WSF urea for PF in Sugarcane & Vegetables | Urea- 3600 kg SSP 300 kg | 0.24 | Post Review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/ TNAU/ TRY/MV/Goods/(2013-14) | Purchase of WSF 19:19:19, 12:61:00 and 00:00:50 for PF in Sugarcane & Vegetables | 19:19:19 300kg 12:61:00- 650 kg 00:00:50- 2325kg | 2.27 | Post Review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/ TNAU/ TRY/MV/Goods/(2013-14) | Purchase of seeds/ seedlings for PF in vegetables |  | 0.30 | Post Review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | 3.71 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

(TN-IAMWARM) – ADDITIONAL ACTIVITIES AND MODEL VILLAGE - PROCUREMENT PLAN– GOODS– YEAR (2013-14)

15. Cell WTC, TNAU, Coimbatore

| Sl.No. | Package No. | Description of work | Quantity of items (in kg) | Estimated cost (Rs.in Lakhs) | Prior Review / Post Review | Method of procurement ICB/NCB/FA | Appraisal Revised / Actual | Preparation of Bid Documents | Bank’s no objection to bidding document | Bid invitation dated | Bid opening date | Evaluation & Contract award Recommendation | Bank / Competent authority no objection to contract award | Letter of acceptance to Bidder | Date of Contract Signing (Bank to be Informed) | Banks WBR number and date | Date of commencement of Works | Date Completion of works |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 1. | 01/IMAWARM/TNAU/MV /Goods (2013-14) | Multi Color Display Boards and Notice Boards for Chennai Region |  | 15.00** | Post review | NS | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 2. | 02/IAMWARM/TNAU/ MV /Goods/(2013-14) | Multi Color Display Boards and Notice Boards for Coimbatore Region |  | 6.00** | Post review | NS | Appraisal | 30.12.13 | NR | 09.01.14 | 31.01.14 | 07.02.14 | NR | NR | 10.02.14 | NR | 12.03.14 | 11.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 3. | 03/IAMWARM/TNAU/ MV /Goods/(2013-14) | Multi Color Display Boards and Notice Boards for Trichy Region |  | 4.50** | Post review | NS | Appraisal | 13.1.14 | NR | 22.1.14 | 13.2.14 | 20.2.14 | NR | NR | 24.2.14 | NR | 25.3.14 | 28.4.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 4. | 04/IAMWARM/TNAU/ MV /Goods/(2013-14) | Multi Color Display Boards and Notice Boards for Madurai Region |  | 6.00** | Post review | NS | Appraisal | 02.01.14 | NR | 12.01.14 | 03.02.14 | 10.02.14 | NR | NR | 13.02.14 | NR | 15.03.14 | 16.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |
| 5. | 05/IAMWARM/TNAU/ MV /Goods/(2013-14) | Purchase of drip and its accessories |  | 755.0* | Post review | GOI Norms | Appraisal | 23.12.13 | NR | 02.01.14 | 26.01.14 | 02.02.14 | NR | NR | 05.02.14 | NR | 07.03.14 | 06.04.14 |
|  |  |  |  |  |  |  | Revised |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Actual |  |  |  |  |  |  |  |  |  |  |  |

* Inclusive of drip & accessories cost of Rs. 380 lakhs for additional activities during 2013-14 for which funds are already available with TNAU. The remaining amount of 375 is proposed under model village for which funds will be provided under new G.O.

** Multi Color Display Boards and Notice Boards for TN-IAMWARM all departments for which funds are available with TNAU.

Sd/-

Director (WTC) &

Nodal Officer TN-IAMWARM

TAMIL NADU AGRICULTURAL UNIVERSITY – COIMBATORE

TAMIL NADU IRRIGATED AGRICULTURE MODERNIZATION AND WATER BODIES RESTORATION AND MANAGEMENT PROJECT

MODEL VILLAGE- PROCUREMENT PLAN - (2013-14)

TOTAL ABSTRACT

| S.No. | Particular | No. of Packages | Input (Rs. in lakhs) | Implements and Drip & its accessories (Rs. in lakhs) |
| --- | --- | --- | --- | --- |
|  | Tirupur | 5 | 36.50 | 24.00 |
|  | Coimbatore | 4 | 3.25 | - |
|  | Dindigul | 3 | 10.00 | - |
|  | Kancheepuram & Villupuram | 8 | 35.00 | 12.00 |
|  | Krishnagiri | 4 | 16.50 | 11.50 |
|  | Pudukottai | 5 | 10.92 | - |
|  | Salam(Swetha Nadhi) | 4 | 6.50 | - |
|  | Salam(Upper velar) | 4 | 6.50 | - |
|  | Sivagangai | 4 | 14.21 | 12.00 |
|  | Theni- (Upper vaigai) | 5 | 6.56 | - |
|  | Theni- (Varattar Nagalar) | 4 | 1.95 | - |
|  | Theni-(Theniyar) | 3 | 4.44 | - |
|  | Vellore | 7 | 27.35 | 12.00 |
|  | Virudhunagar | 4 | 5.59 | - |
|  | Trichy | 4 | 3.71 |  |
|  | Cell, WTC,TNAU(Drip & its accessories - (GOI norms) for model village |  |  | 375.00 |
| Total | 68 | 188.98(A) | 446.5(B) |
| Grand total(A+B) | - | - | 635.48 |
|  | Cell, WTC,TNAU(Drip & its accessories - (GOI norms) for additional activities |  |  | 380.00* |
|  | Cell, WTC,TNAU(MDP - Multi Color Display Boards and Notice Boards ) |  |  | 31.50** |

* Inclusive of drip & accessories cost of Rs. 380 lakhs for additional activities during 2013-14 for which funds are already available with TNAU.

** Multi Color Display Boards and Notice Boards for TN-IAMWARM all departments for which funds are available with TNAU.

Sd/-

Director (WTC) &

Nodal Officer TN-IAMWARM