Contents

Acronyms and Abbreviations	iii

1.  Overview		2

Introduction	2

Status of the ASTAE Program	2

Impetus for Change	2

Scope of the Management Review	3

ASTAE’s Next Decade	3

2.  Work Program	4

Introduction:  Preparing the Alternative Energy Lending Pipeline	4

FY02 Lending Operations	5

East Asia and Pacific Lending Program Highlights	6

Vietnam	7

China	7

Philippines	9

South Asia Lending Program Highlights	10

New Directions in the Work Program:  Focus on Cross-Sectoral Linkages	11

Mongolia -  Provision of Infrastructure Services in Rural areas	11

China - Energy Efficiency in Water Utilities	12

China - Passive Solar Heating for Rural Health Clinics	12

Uttar Pradesh and Madhya Pradesh Water Sector Restructuring Projects	12

Non-Lending Activities	12

China		13

Vietnam	14

ASTAE Knowledge Management	14

3. Client and Donor Partnerships	15

Eleventh Annual Donors’ Meeting	15

4. ASTAE Resources	16

Resource Mobilization	16

Resource Utilization	18

Staffing		20

5.  Conclusion		21

Annexes:

Annex 1: 	Status of ASTAE-Supported World Bank/GEF Loans, Credits and Grants for

Alternative Energy in Asia	22

Annex 2:  	ASTAE-Supported Investment Projects – South Asia & East Asia Region	33

Annex 3: 	Estimated Total Renewable Power Capacity Installed and  Avoided in World Bank/GEF-Assisted Alternative Energy Investment Projects/ Project

Components in Asia (Projects with Board Approval Date between FY1993–02)	35

Annex 4:  	Conferences, Workshops, Seminars and Publications in FY02	36

Annex 5:	Key ASTAE Funding Events	38

Annex 6: 	ASTAE Staff	40

Boxes in Text:

Box 1:  	ASTAE Support to Cross-Sectoral Projects in China	8

Box 2:  	Integrating Stand-alone Renewable Energy Options into Rural

Electrification Policy & Programs: Philippines Rural Power Project	9

Box 3:	Bangladesh Rural Electrification and Renewable Energy Development Project	10

Box 4:  	ASTAE-Supported Projects with Cross-Sectoral Linkages	11

Figures in Text:

Figure 1:  	Sequencing of Alternative Energy Development in ASTAE Countries	4

Figure 2:  	ASTAE’s “Scaling-up” Strategy Results in Substantially-Larger Second-

Generation Loan & GEF Operations	5

Figure 3:  	ASTAE-Supported World Bank/GEF Alternative Energy Investment Projects,

FY92-02	31

Figure 4: 	Projected ASTAE-Supported World Bank/GEF Alternative Energy

Investment Projects, FY03-05	32

Tables in Text:

Table 1: 	Summary of ASTAE Operations in Asia (as of June 30, 2002)	6

Table 2:  	Resource Mobilization, World Bank & Donors, FY1992-2003	16

Table 3:  	Resource Mobilization by Donor Funding Source, FY1992-2003	17

Table 4:  	Resouce Utilization by Donor Funding Source, FY1992-2003	19

# Acronyms and Abbreviations

| AFRREI | Africa Rural and Renewable Energy Initiative |
| --- | --- |
| APL | Adaptable program loan |
| ASTAE | Asia Alternative Energy Program |
| AusAID | Australian Agency for International Development |
| AWEA | American Wind Energy Association |
| BMZ | (German) Federal Ministry for Economic Co-operation and Development (Bundesministerium für wirtschaftliche Zusammenarbeit und Entwicklung) |
| CCP | (India) Climate Change Partnership |
| CDM | Clean Development Mechanism |
| CEB | Ceylon Electricity Board |
| CIDA | Canadian International Development Agency |
| CRESP | China Renewable Energy Scale-Up Program |
| DANIDA | Danish Agency for Development Assistance |
| DFID | (U.K.) Department for International Development |
| DGIS | (Netherlands) Directorate-General for International Co-operation |
| DSM | Demand-side management |
| EAP | East Asia and the Pacific Region |
| EdL | Electricité du Laos |
| EGAT | Electricity Generating Authority of Thailand |
| EMC | Energy management company |
| ESCO | Energy service company |
| ESD | Energy Services Delivery |
| ESMAP | Energy Sector Management Assistance Programme |
| EVN | Electricity of Vietnam |
| FINESSE | Financing Energy Services for Small-Scale Energy Users Project |
| GEF | Global Environment Facility |
| GOC | Government of China |
| GRIDCO | Grid Corporation of Orissa |
| GTZ | Deutsch Gesellschaft für Technische Zusammenarbeit |
| GW | Gigawatt |
| HVAC | Heating, ventilation, and air conditioning |
| IBRD | International Bank for Reconstruction and Development |
| IDA | International Development Association |
| IDF | International Development Forum |
| IEA | International Energy Agency |
| INGO | International Non-governmental organization |
| IREDA | Indian Renewable Energy Development Agency |
| ISO | International Standards Organization |

| KfW | German Development Bank (Kreditanstalt für Wiederaufbau) |
| --- | --- |
| MEA | (Thai) Metropolitan Electricity Authority |
| MFI | Micro-Finance Institutions |
| MMS | Mandated market share |
| MNES | (Indian) Ministry of Non-Conventional Energy Sources |
| MoI | (Vietnam) Ministry of Industry |
| MW | Megawatt |
| NGO | Nongovernmental organization |
| NOVEM | Netherlands Agency for Energy and the Environment |
| PBS | Palli Bidyut Samitis |
| PDF | GEF-Project Development Facility |
| PHRD | Japan Policy and Human Resources Development Fund |
| PLN | Perushaan Listrik Negara (Indonesian State Electricity Corporation) |
| PPA | Power purchase agreement |
| PV | Photovoltaic |
| PV GAP | Global Approval Program for Photovoltaics |
| QuaP-PV | Quality Program for Photovoltaics |
| RAPSS | Remote Area Power Supply System |
| RE | Rural energy |
| REAP | (Vietnam) Renewable Energy Action Plan |
| REB | Rural Electrification Board |
| REDP | Renewable Energy Development Project |
| RPTES | Regional Program for the Traditional Energy Sector |
| SAR | South Asia Region |
| SDC | Swiss Agency for Development and Cooperation |
| SEIER | (Vietnam) System Efficiency Improvement, Equitization and Renewables |
| SHS | Solar home system |
| Sida | Swedish International Development Cooperation Agency |
| TA | Technical assistance |
| tce | Tons of coal equivalent |
| UNDP | United Nations Development Programme |
| US/ECRE | U.S. Export Council for Renewable Energy |
| US/IFREE | U.S. Internal Fund for Renewable Energy and Efficiency |
| US/NRECA | National Rural Electric Cooperation Association |
| US/NREL | National Renewable Energy Laboratory |
| USAID | U.S. Agency for International Development |
| USDOE | U.S. Department of Energy |
| USTDA | U.S. Trade and Development Agency |
| WB | World Bank |

1.  Overview

# Introduction

In 1992, the World Bank and donor partners established the Asia Alternative Energy Program (ASTAE) to support the transition to environmentally sustainable energy use in developing countries in Asia. ASTAE’s strategic objective during the past decade has been to mainstream alternative energy in World Bank energy sector activities, with the aim of achieving a 10% share of renewable energy and energy efficiency components in World Bank energy sector projects in Asia. This strategic objective has been achieved, as during the period FY98-00 over 12 percent of the Bank’s power sector lending in Asia was for alternative energy components and projects.

With this milestone achieved, ASTAE is reviewing its program strategy to ensure that its overall objectives and individual country strategies are in line with the larger business strategies of the East Asia Energy and Mining Sector Development Unit (EASEG), the new East Asia Infrastructure Unit (EASIN), and the Bank as a whole. To accomplish this, a management review of the program, its accomplishments and its alignment with other activities within the Bank has been undertaken by East Asia Pacific Region management. Results of this review are expected to be available in time to guide ASTAE’s planning for FY04.

# Status of the ASTAE Program

The portfolio of power sector projects with alternative energy (AE) components in the Bank’s South Asia and East Asia Pacific regions has grown steadily during the past decade.  In FY02 there were 23 operations ( 5 completed and 18 under implementation) which included AE either as a stand-alone project, or as a component of a project, or as an analytical work related to AE.  Bank/GEF provided financing of about US$ 640 million towards the costs of these 23 operations.  Upon completion of the 18 operations under implementation, it is estimated that renewable energy and energy efficiency would substitute respectively about 570 MW and 720 MW of fossil fuel–fired generation capacity and provide electricity to an estimated 660,000 rural households that would otherwise lack access to modern energy services (see Annex 3).  In addition, there are about 16 AE operations projects in the pipeline of the Bank’s work program for FY03-FY05, with an indicative amount of Bank/GEF financing of US$320 million towards the costs of these 16 operations (see Annexes 1 and 2 for project details).  In part as a result of ASTAE’s support, South and East Asia have the strongest alternative energy portfolio in the Bank.

Through implementation of these projects ASTAE also contributes to critical knowledge and capacity, including alternative energy business development, new methodologies for economic evaluation and improvements in the overall quality and effectiveness of alternative energy equipment and systems through development and promulgation of codes and standards.

# Impetus for Change

ASTAE, having accomplished its original objective of building a 10% market share for alternative energy within the overall Asian power sector lending pipeline, needs a new strategic objective.  Furthermore, over the ten year life of the ASTAE program the Bank, the energy sector, the East Asia and Pacific and South Asia Regions, and ASTAE itself have all seen considerable change. Noteworthy changes and developments over the past several years that affect ASTAE and its role within the Bank include:

- Energy sector lending as a share of total IFC and IBRD/IDA activity has fallen from 12% in FY97 to 8% in FY02.  Over the same period, the Sector Board’s new energy sector strategy has reoriented lending priorities towards four key objectives - direct poverty alleviation, environmental sustainability, macro/fiscal stabilization, and governance/private sector development -  all of which are highly compatible with alternative energy investment.  Expectations are that with a resumption of growth in EAP Region, the energy portfolio will improve beginning in FY03.

- Beginning in FY’98, ASTAE was integrated with the operations of the East Asia Energy and Mining Sector Development Unit (EASEG).  In this context the issues of costs associated with managing ASTAE, the staffing, and the skill mix need to be addressed as part of the operational framework of the EASEG/EAP.

- At the end of FY02, the South Asia Energy & Infrastructure Sector Unit (SASEI) decided to disengage from ASTAE program.  This decision was based on the Region’s recognition that the prospects for economically rational and sustainable expansion of AE in South Asian countries depend primarily on the reform of sector policies,  requiring a refocusing of work in the AE sector, and a re-evaluation of the usefulness of alternative sources of financial and technical support for this work.

- Additional opportunities and responsibilities due to growth of the Prototype Carbon Fund (PCF) which offers support to projects that reduce greenhouse gases;

- Ongoing changes and evolution in the needs and orientation of bilateral and multilateral donors which may affect future ASTAE funding; and

- Emerging initiatives, such as the Global Village Energy Partnership and the Millennium Development Goals for health, education, sanitation and potable water, which will likely create additional new opportunities.

# Scope of the Management Review

As the result of the above, EASEG decided to undertake a management review of the ASTAE program. The objective of the review is to develop a medium term strategy and business plan for the next phase of the ASTAE program, consistent with the Bank’s corporate priorities and budget constraints, taking into account donors special requirements, and yet maintain the key advantage of the ASTAE which is to respond quickly to emerging requests. Although the review is underway as of this writing, the expected outputs are:  (a) a brief review of the performance of ASATE in the past; (b) assessment of the future role of ASTAE in the development of AE in the Region; and (c) the continued need for ASTAE –type program.

# ASTAE’s Next Decade

The ASTAE program has difficult terrain to negotiate in FY03 and beyond, as it must continue to support projects under preparation and implementation while accommodating the accumulation of changes and developments affecting its existing structure and strategies.  There are also opportunities for ASTAE in the Bank’s response to new opportunities and challenges to alternative energy as represented by the Bank’s Energy Renewal Strategy, growth in PCF, and the outcomes of the Sustainable Development Summit.

New activities and initiatives that seem responsive to policy and organizational changes within the energy units at the Bank include:

- Assist development and implementation of national energy policies, programs and action plans that meet the Bank’s objectives of encouraging sustainable development;

- Develop the full potential of alternative energy within the Region lending portfolios, including PCF projects; and

Specialize in identifying, demonstrating, and scaling-up energy-infrastructure cross-sector opportunities and poverty reduction outputs through collaboration with the Environment & Social Development, Education, Health & Nutrition, and Rural Development sector units within both the East Asia Pacific and South Asia Regions.

2.  Work Program

# Introduction:  Preparing the Alternative Energy Lending Pipeline

Operations with AE components have grown significantly over the past several years. The reasons for this rapid growth include: (1) relevance to the Bank’s mission of poverty alleviation and growing emphasis on environmental protection; (2) financial support from the GEF and multilateral and bilateral donors; (3) rapid evolution of alternative energy technology and applications; and (4) demand by client countries.

ASTAE has been able to capitalize on this convergence by developing a set of interventions and assistance activities that have helped develop the lending pipeline for alternative energy investments. ASTAE’s approach has recognized that, even though most alternative energy technologies have been commercially proven, other factors – sector history, conditions of use, barriers to market entry, regulatory regimes – determine when economically viable applications can be developed into an investment pipeline.  Each alternative energy market application, including such large investment pipelines as small hydro for rural electrification and commercial energy management, were established only after country-specific preparatory work at the sector and project level were completed.

ASTAE’s two-step strategy for mainstreaming alternative energy, depicted in Figure 1, first supports creation of the market and institutional conditions in which early alternative energy investment can take place and then, once early markets have been created, assists these markets to grow via a progression of projects of increasing scale.

Figure 1:  Sequencing of Alternative Energy Development in ASTAE Countries

The past year (FY02) was characterized by rapid advancement of several pivotal alternative energy “scale-up” projects in both South and East Asia Pacific. Figure 2 shows the “scale-up” effect for projects in Sri Lanka, Vietnam and China that the ASTAE strategy has sought to create.

Figure 2:  ASTAE’s “Scaling-up” Strategy Results in Substantially-Larger Second-Generation Loan & GEF Operations

* Planned

# FY02 Lending Operations

Alternative energy continued to grow in importance relative to total World Bank power sector lending in FY02.  The ASTAE-supported portfolio of alternative energy projects under implementation or preparation for the entire program duration FY93-04 now totals 39 renewable energy and energy efficiency projects in 12 countries in Asia, including total projected Bank/GEF commitments of US$960 million.

Through June 30, 2002 ASTAE has supported the development of 23 alternative energy components/projects/initiatives that have been approved by the Board (15 under implementation, eight closed), totaling $640 million in Bank/GEF support. These projects represent significant investments in alternative energy by the private sector, commercial banks, local governments, and bilateral and multilateral institutions (see Figures 3 and 4 and Annexes 1 and 2 for details of the project portfolio).

ASTAE is also supporting project preparation work for 16 additional alternative energy components/projects/initiatives, including World Bank/GEF support of over $320 million.

A summary of the ASTAE-supported alternative energy portfolio is presented in Table 1. The timelines of each of the projects described below is shown in Figure 3 and additional detail provided in Annex 1.

| Table 1: Summary of ASTAE Operations in Asia (as of June 30, 2002) |
| --- |
| ASTAE-Supported World Bank/GEF Investment Projects (FY93–04) 39 projects in preparation, under implementation or completed 8 projects have been completed or closed (4 EAP; 4 SA) 15 projects under implementation (10 EAP; 5 SA) 16 projects under preparation (12 EAP; 4 SA) 3 new projects (all EAP) entered preparation or implementation Total Bank/GEF assistance for alternative energy of ~$0.96 billion; Avoided capacity of 1.3 GW for completed projects and projects under implementation. Number of households provided access: 500,000 | ASTAE Resources 1992–2001 Funds mobilized $31.8 million Funds disbursed $27.7 million |

## East Asia and Pacific Lending Program Highlights

The renewable energy components of the System Efficiency Improvement, Equitization & Renewables Project (Vietnam) moved from “in preparation” to “under implementation” status during FY02. In addition, Hebei Urban Environmental Project (China) joined the list of investment projects with alternative energy components that have benefited from ASTAE support.

A total of twelve project components were under preparation during FY02, including several large efforts such as China’s Energy Conservation II and the China Renewable Energy Scale-Up Project (CRESP).

Two new mid-sized ASTAE-supported projects entered project preparation – Mongolia Rural Infrastructure Services and Philippines System Loss Reduction.

### Vietnam

The System Efficiency Improvement, Equitization & Renewables Project (SEIER) was approved by the Board in June 2002. This lending project will be the first of at least two projects spanning a ten-year period that will support realizing Vietnam’s Renewable Energy Action Plan (REAP), developed by the Ministry of Industry (MOI) with Bank assistance (ASTAE and ESMAP) and adopted in 2001.  The SEIER is also one of only two projects that includes both a renewables and an energy efficiency component.  The REAP complements other GOV initiatives including:  (a) a major push to provide electricity to all rural households; (b) a policy statement on Rural Electrification adopted in 2000 that states the intention to include grid-connected and off-grid technologies as appropriate.  The SEIER Project incorporates components supporting implementation of the first Phase of the REAP. The Bank is committed to further supporting Phase 2 of the REAP through the planned Rural Energy 2 Project, now in preparation.

### China

The Hebei Urban Environmental Project was actually approved in December 1995, but it gained ASTAE support during FY02. This project, which provides investment funds for the water and wastewater sector in China, presents an opportunity for ASTAE support to a cross-sectoral (water-energy) linkage. It is described in detail in Box 1 below. Another important cross-sectoral project (health-energy), Passive Solar Heating for Rural Health Clinics, began implementation in FY02.

The Bank/GEF China Energy Conservation Project, approved in 1998, established three pilot energy management companies (EMCs) to test more market-oriented mechanisms to implement commercial energy efficiency projects in commercial and industrial enterprises.  Since then, these companies have successfully demonstrated that energy performance contracting is viable in the Chinese context and have developed their respective businesses accordingly.  As of December 2002, these companies have entered into over US$60 million in signed energy performance contracts and saved over 1.2 million tons of coal equivalent (tce).  The three EMCs  plan to enter into an estimated 62 new performance contracts in 2003 with a total estimated investment of about $21.0 million.

In order to build upon these efforts, the Bank/GEF have recently approved a Second Energy Conservation Project, which would seek to create a viable EMC industry in China through partial loan guarantees for EMC projects and establishment of a national EMC Association.  As part of these efforts, ASTAE received support from U.K.'s DfID to support efforts to build capacity of an expanded EMC industry, by providing critical training on EMC business operations to new and prospective EMCs, offer technical assistance to interested local commercial banks and support initial activities of the EMC Association.  While total support was under $3 million, this ASTAE support provided a critical bridge between the first and second operation and allowed for essential broad capacity enhancements to be undertaken in order to realize the follow-on operation, which is expected to lead to over $240 million in energy efficiency investments over the 7-year project period.

Although the China Renewable Energy Development Project (REDP) was approved by the World Bank Board in May 1999, the project only became effective in FY02 (December 2001) after the project was restructured by dropping 170 MW of the initial 190 MW wind capacity and reducing the World Bank loan from US$100 million  to US$13 million.

Another project that remained in preparation throughout FY02 was the China Renewable Energy Scale-Up Project CRESP. Moving this large project from preparation to readiness for Board approval has required a continued policy dialogue to convince policy makers that large-scale renewable energy development calls for new policies and approaches are needed that reflect the broader transition from a centrally planned to a market economy.

Box 1: ASTAE Support to Cross-Sectoral Projects in China China’s economic growth over the last decade has been mirrored by water demand increases and consequent water shortages in several areas. To serve this growing demand, China is rapidly expanding its municipal water and wastewater treatment systems to increase supply of potable water and reduce pollution load in existing resources. Wastewater treatment capacity is expected to double between 2000 and 2005, and is expected to increase four-fold over the next 20 years The current time period can be viewed as a transition phase for the Chinese water supply and waste water utilities, as tariffs for municipal services do not yet cover cost of supply and government subsidies are still required. There is pressure to improve financial viability and improve quality of service, but the options available to water sector managers to do so are limited. While tariff reform is proceeding and future revenues are expected to increase, the utilities are also facing the high probability that their operating costs will go up as the electricity sector is restructured and energy charges increase to reflect true cost of supply As energy is one of the largest operating costs of water supply provision and wastewater treatment (estimated at 20-50% of yearly operating costs), reducing consumption through improved efficiency can play a critical role in improving the current financial viability of the municipal enterprise, as well as improving future profitability. Within this context, and based on its experience in other countries, ASTAE financed an investigation of the potential for developing a pilot cross-sector initiative to improve energy efficiency at selected water supply and wastewater utilities in China. Reconnaissance missions were undertaken at several utilities in Hebei Province in 2001 and 2002 to identify potential energy saving investments to reduce operating costs, while providing additional environmental benefits. The ASTAE support effort identified several areas where good potential for cost effective efficiency improvements could be made, and is engaging in follow-up efforts to complete detailed feasibility studies which will likely lead to subsequent investments in efficiency supported through the ongoing Bank Hebei Urban Environment project loan. Photo: ASTAE Reconnaissance Mission Looking for Energy Efficiency Opportunities at Wastewater Treatment Plants in Hebei Province

### Philippines

The Philippines Rural Power Project made important progress in FY02 and is now scheduled for an FY03 Board date. Box 2 describes both the lending and non-lending support that the ASTAE program provided for this project. A new GEF project, System Loss Reduction, began formal preparation in FY02.

Details on projects under implementation in Indonesia, Laos, and Thailand can be found in Annex 2. Detailed descriptions of all projects – closed, under implementation, or under preparation – can be found in Annex 3.

Box 2: Integrating Stand-alone Renewable Energy Options into Rural Electrification Policy & Programs: Philippines Rural Power Project The Government of the Philippines has embarked upon an aggressive rural electrification program Village electrification is entering the last and most expensive stage in terms of investment and cost of operation per connected consumer. Electrification through grid extension is expected to be the least cost solution for about 70% of the unelectrified villages during the period 2001-2006. For the remaining villages, the government has recognized that decentralized service supply options must be found, with renewable energy having the potential for being the least-cost, off-grid options in many instances. The government has recognized that even when all villages are electrified, over 1 million rural households would yet not get access to electricity as they are too expensive to connect to the gird. These households would have to receive services from off-grid and mini-grid sources. Under the Electric Power Reform Act of 2001, the government has established a Universal Charge on electricity consumption which would be used to supplement the cost of providing electricity to villages and household that are not viable to be served by the grid (non-viable areas). The government is required to prepare annually, a Missionary Electrification Development Program which details the use of the Universal Charge Funds. ASTAE assisted in developing the least economic cost planning tool to be used to identify such non-viable areas and trained Electric Cooperative and National Electrification Administration staff in using this screening and planning tool. Under the proposed 12-14 year Rural Power Adaptable Loan Program (APL), about 160,000 households are expected to receive electricity from stand-alone and mini-grid renewable energy sources. ASTAE supported the preparation of the stand-alone PV component of the Rural Power APL. ASTAE organized a workshop in Manila between key Sri Lankans involved in the Energy Services Delivery Project and Philippines renewable energy companies, development and micro finance banks, and the government to share the lessons learned from the highly successful ESD project. This South-South exchange assisted the Filipinos design the stand-alone component of the Rural Power Project by building on the Sri Lankan experiences. ASTAE in partnership with the Solar Development Foundation is also assisting in conducting a market survey among rural unelectrified households to assess their willingness to pay for electricity services and to estimate the size of the potential market. This information will be provided to participating PV companies who will adopt a commercially-based approach to marketing and servicing PV systems in these non-viable areas.

## South Asia World Bank Lending Program Highlights

There were significant changes in the South Asia project pipeline in FY02. The$300 million India Renewable Resources Development Project closed in December 2001. Three additional projects – Sri Lanka Renewable Energy for Rural Economic Development (RERED), Bangladesh Rural Electrification and Renewable Energy Development, and Uttar Pradesh Water Sector (India)were all approved by the Board and began project implementation. The Bangladesh project is described in detail in Box 3.

As discussed earlier, the Sri Lanka project represents one of several “second generation” ASTAE-assisted projects in which earlier alternative energy investment was substantially scaled up -  from $55 million for the earlier Energy Services Delivery project to $133.7 million for RERED project.

Four projects remained in preparation at the end of FY02, including Improving Energy Efficiency in Agricultural Pump-sets and Enhancing Access Through Off-Grid Electrification in Rajasthan, India Climate Change and Nepal Power Development.  The first of these was scheduled for closure at the end of calendar 02.  At the end of FY02, discussions were underway at the end of FY02 were underway on the possible consolidation, restructuring of Rajasthan and Climate Change projects.  Further, Madya Pradesh Water Sector Restructuring is also under preparation.

Details on projects under implementation in India, Sri Lanka, Bangladesh and Nepal can be found in Annex 2. Detailed descriptions of all projects – closed, under implementation, or under preparation – can be found in Annex 3.

# New Directions in the Work Program:  Focus on Cross-Sectoral Linkages

The ASTAE program has increasingly supported cross-sectoral linkages as a key part of its overall strategy. This focus on cross-sectoral opportunities and projects is most notable in China, India, Mongolia and, more recently, Papua New Guinea.

Five indicative cross-sectoral projects (two in China, two in India, one in Mongolia) are described here and summarized in the table below.  Generally the cross-sectoral nexus is energy-water, energy-health, or energy-education. Each project is briefly described below.

| Box 4: ASTAE-Supported Projects with Cross-Sectoral Linkages |
| --- |
| Country | Project Title | Project Status | ASTAE Contribution |
| Mongolia | Provision of Infrastructure Services in Rural areas | Under Preparation | Packaging of experience with reducing energy costs to schools and hospitals and modification to Mongolian conditions |
| China | Energy Efficiency in Water Utilities | Under Implementation | Identifying optimal efficiency improvement, measures, workable delivery mechanisms, and packaging the results for other water utilities |
| China | Passive Solar Heating for Rural Health Clinics | Under Implementation | Supported the pilot testing of passive solar designs at three rehabilitated health clinics and supervision of GEF-funded regional scale-up efforts. |
| India | Uttar Pradesh Water Sector Restructuring Project | Under Implementation | Supported small hydro development along irrigation canals as part of water sector restructuring. |
| India | Madya Pradesh Water Sector Restructuring Project | Under Preparation | +Integration of rural energy services, including canal-based mini-hydro development |

## Mongolia -  Provision of Infrastructure Services in Rural areas

Payment of heating bills to social services (schools, hospitals) and government agencies accounts for about 3.5 % of GDP in Mongolia, and is growing.  Equivalent electricity subsidies account for about 1.5% of GDP.  Both services are of poor quality and intermittent.  Supply of both services is characterized by high levels of losses both in production and distribution.

To tackle this problem, the Government has outlined the elements of a Strategy that will involve public-private partnerships in restoring services with the objectives of  improving efficiency levels by 50%, rebalancing tariffs, and retargeting subsidies over a sustained period of time.  ASTAE support  will package experience from other countries in similar situations to support the Government in the design of institutional and financial delivery systems that are suitable to the Mongolian context and conditions. These delivery systems, once successfully piloted,  could be supported through an FY 05 lending operation .

## China - Energy Efficiency in Water Utilities

This project is described in Box 1.

## China - Passive Solar Heating for Rural Health Clinics

This demonstration project is supported by the GEF and based on an initial ASTAE-supported pilot.  The project directly supports the GOC’s priorities in the health sector, especially its plans to build 15,000-20,000 new rural health clinics as well as thousands of schools and community centers over the next five years. Currently most rural health clinics are located in poorly designed buildings where indoor coal burning is the main source of heat.  The combination of poor ventilation, poor insulation and inefficient stoves creates an unhealthy environment both from an indoor air quality and patient and staff comfort viewpoint. Previous ASTAE-supported efforts have developed and demonstrated passive solar heated buildings/health clinics suitable to rural Chinese conditions. These pilots are complete and the results of these pilots have been used directly in the development of passive solar designs for new and rehabilitated health clinics and the construction and monitoring and evaluation of 30 prototype township health centers. The project will yield long-term benefits both in terms of the global environment (displaced coal) but also in terms of lower operating costs, improved performance and patient results at township health centers, and lowered levels of indoor air pollution.

## Uttar Pradesh and Madhya Pradesh Water Sector Restructuring Projects

As part of this water sector restructuring initiative ASTAE supported development of mini-hydro projects along irrigation canals in Uttar Pradesh and is exploring similar options in Madhya Pradesh as a means to promote rural economic development.

# Non-Lending Activities

Finally, ASTAE cooperates with partners within and outside the Bank, allowing ASTAE to deliver more balanced and higher quality projects and services and greatly enhancing ASTAE’s role as the premier alternative energy knowledge manager within the Bank.  ASTAE collaborates closely with ESMAP, AFRREI the various Thematic Groups and the knowledge management team, and maintains regular contact with colleagues in government, the private sector, NGOs, multilateral institutions, and academia.

Highlights of ASTAE’s non-lending work program for FY02 included the following activities, several of which are described in more detail below:

- Advancement of preparation activities for China Renewable Energy Program (CRESP);

- Support for sector work associated with the Philippines Rural Power Project;

- Completion of the first phase of the ASTAE-U.K.-DFID China EMC Training Project which provided capacity building and training activities to aid in the implementation of the recently approved China Energy Conservation II project;

- Production of the Second Edition of the “Quality Program for Photovoltaics” training manuals, including translation of selected segments into Spanish, French and German for use in EU. This work has been supported by EC.

- Reconnaissance and Identification activities on an energy efficiency component for water supply and wastewater utilities in the ongoing China Hebei Urban Environment Project;

- Support for sector work on rural energy in India;

- Release of  a working paper entitled “Statistical Analysis of Wind Farm Costs and Policy Regimes.”  This working paper presents the results of a statistical analysis to identify the main factors that affect the cost of electricity generated by wind; and

- Development of a renewable energy action plan for Cambodia.

## China

Starting from FY01 and continuing through FY02, ASTAE, with additional funding by DfID, supported the development and strengthening of Energy Management Companies (EMCs) in China by providing training and advisory services. This support, with a total budget of US$2.5 million will last 2 to 3 years. Initial major activities include: (a) development and delivery of a massive and sophisticated training program for new EMC's; (b) definition of the optimal long-term institutional arrangement for the EMC Service Association; and (c) a series of activities to raise awareness concerning the EMC industry in local banks, to help community bank officials to understand the details of the business, and to provide EMC's with customized technical assistance in their preparation of applications or loan finance. The ASTAE-DfID project plays a critical role in the Energy Conservation Projects, as it provides for a large-scale effort on corporate and business plan development for new EMC's prior to the initiation of the Energy Conservation Project Phase II. As such it forms a bridge during FY02 between the two energy conservation projects, one under implementation and one under preparation.

ASTAE continues to support sector work associated with the Heating Reform and Building Energy Efficiency Project. This concept is based on a study carried out in 2000 entitled "Opportunities to Improve Energy Efficiency in Building". This study identified 3 main barriers to improvement of heating energy efficiency in China: (i) Disconnect between heating cost and price; (ii) Lack of know-how and experience of implementing energy efficiency improvements systems; and (iii) Lack of incentives for improvement of design, construction and materials to improve the energy efficiency. To address these barriers the concept proposes to (a) implement reforms, making heat a commodity; and (b) implementation of existing standards for design, building materials and construction and develop new standards. This project will be a stand-alone GEF only project for which 18 million US$ GEF support is proposed.

## Vietnam

As described in previous annual reports, ASTAE has played a pivotal role in the development of a consensus and action plan among energy and rural electrification policy makers in Vietnam. In particular, a number of previous studies supported by ASTAE have contributed to the development of renewable energy plans and policies in general and the Renewable Energy Action Plan (REAP) in particular. The ASTAE program also provided  strong support in several key areas, including wind resource mapping and development of the REAP document itself.  ASTAE also played an important role in mobilizing the resources to support many of these developmental projects.  In total an estimated $2.3 million in donor spending was mobilized and spent on renewable technology and program development in FY00, 01, and 02. The counterparts, including MOI, EVN, and MOSTE, have also made significant investments in these projects by way of their participation.

# ASTAE Knowledge Management

ASTAE has continued to disseminate knowledge gained from its experiences in alternative energy through the publication of best practices materials, presentations at conferences and training seminars, and maintenance of the ASTAE Web site. Details on ASTAE conference/seminar participation and publications are presented in Annex 4.

ASTAE maintains a Web site that includes comprehensive information on ASTAE’s work program, project information, alternative energy publications, products, and donor information.  ASTAE periodically updates this site to incorporate new features to better disseminate alternative energy best practices, project information, technical information and improved feedback options. This site can be found at www.worldbank.org/astae/.

3. Client and Donor Partnerships

In FY02 ASTAE continued its efforts to build strong client partnerships with a number of organizations throughout the Asia region. ASTAE’s utilization of the participatory approach has significantly aided in forging ties with new partners, which has broadened the base of its support. Partnerships have been strengthened with traditional clients such as national government agencies and power utilities, as well as a variety of new clients including provincial and local governments, utilities, NGOs, village cooperatives, and the private sector.

In its operational and nonlending activities, ASTAE has collaborated with a number of donors whose resources have been critical to ensuring a comprehensive, high-quality work program. Donors have included the Netherlands (Directorate-General for International Co-operation, DGIS, and NOVEM, the Netherlands Agency for Energy and the Environment), the Asian Development Bank, Australia (AusAID), Canada (CIDA), Denmark (DANIDA), the European Community, France (EdF), Finland, Germany (GTZ, KfW), the GEF, New Zealand, Norway, Sweden (Swedish International Development Cooperation Agency, Sida), Switzerland (SDC), United Nations Development Programme (UNDP), the United Kingdom (Department for International Development, DFID), the United States (USAID, USDOE), and the U.S. Export Council for Renewable Energy (US/ECRE).

# Eleventh Annual Donors’ Meeting

ASTAE’s Eleventh donor meeting was held as part of the joint Consultative Group (CG) for the Energy Trust-Funded Programs (ETFPs) managed by the World Bank at Copenhagen, Denmark during April 29- May 1, 2002.  Mr. Jamal Saghir, World Bank Director for Energy and Water Chaired the meeting on behalf of Ms. Nemat Shafik, World Bank Vice President for Private Sector and Infrastructure and Chair of the CG.

Mr. Mohammad Farhandi, Program Manager of ASTAE, presented the shifts in regional priorities in East Asia and South Asia, and how ASTAE’s activities in the two regions are consistent with the Energy Business Renewal Strategy. He outlined how ASTAE is implementing its programmatic themes under this strategy.  These themes include: scaling up of renewable energy through provision of rural access (for poverty alleviation) and energy efficiency (for environmental protection); support for alternative energy policy and regulatory frameworks; and alternative energy in cross-sectoral applications.

ASTAE achievements were commended by the Donors.  The ASTAE model was complimented as a source of innovation in the renewables community and as contributor of value in integrating alternative energy components to projects.  GEF, the  World Bank, and client country decision makers were also acknowledged for their role in contributing to the success of the ASTAE model. The discussion focused on the nature of ASTAE’s strategic shift and what it would mean for activities being undertaken by ASTAE.  It was clarified that activities will continue to involve the awareness building and capacity development required to mainstream alternative energy into the policies of client countries in Asia.

4. ASTAE Resources

# Resource Mobilization

Since FY92, more than $20 million has been contributed to ASTAE by donors.  The World Bank and associated funding sources (e.g. GEF, PHRD, IDF and CTF) have contributed more than $11 million, for a total of more than $31.8 million. Total funding flows to ASTAE in FY02 were $4.07 million.

Table 2 provides data on resource mobilization, including donor and World Bank funding flows to ASTAE, from FY92 through FY02. Table 3 disaggregates total donor contribution by donor.

| Table 2: Resource Mobilization, World Bank & Donors, FY1992-2003 |
| --- |
|  | Donors 2/ | World Bank 3/ | Total |
|  | US$ | % | US$ | % | US$ | % |
| FY92 1/ | 108,000 | 32 | 226,400 | 68 | 334,400 | 100 |
| FY93 | 1,847,859 | 82 | 419,100 | 18 | 2,266,959 | 100 |
| FY94 | 1,325,190 | 66 | 688,100 | 34 | 2,013,290 | 100 |
| FY95 | 2,348,137 | 69 | 1,046,000 | 31 | 3,394,137 | 100 |
| FY96 | 1,096,562 | 40 | 1,618,924 | 60 | 2,715,486 | 100 |
| FY97 | 1,605,859 | 57 | 1,197,128 | 43 | 2,802,987 | 100 |
| FY98 | 1,207,856 | 52 | 1,126,683 | 48 | 2,334,539 | 100 |
| FY99 | 4,666,884 | 77 | 1,425,641 | 23 | 6,092,525 | 100 |
| FY00 | 1,570,709 | 55 | 1,273,056 | 45 | 2,843,764 | 100 |
| FY01 | 1,883,487 | 63 | 1,106,035 | 37 | 2,989,522 | 100 |
| FY02 | 2,506,354 | 62 | 1,560,160 | 38 | 4,066,514 | 100 |
| Total | 20,166,896 | 63 | 11,687,226 | 37 | 31,854,123 | 100 |
| __________________________________ Notes: 1/ Actual expenses for the six-month period of January 1 through June 30, 1992. 2/ Includes The Netherlands, U.S. Agencies, New Zealand Ministry of Foreign Trade, German BMZ/GTZ, European Community, IEA, DANIDA, Swedish International Development Agency (Sida), and Government of the Swiss Confederation, and in-kind contributions. 3/ Includes World Bank/GEF Annual Discretionary Budget, Office Occupancy, Consultant Trust Funds, Japan PHRD, IDF, and PDF Grants. 4/ Data for FY03 is as of March 10, 2003 and therefore does not represent complete fiscal year. |

| Table 3: Resource Mobilization by Donor Funding Source, FY1992-2003 |
| --- |
|  |  |  |  |  |  |  |  |  |  |  | United |  |  |  |  |  |
|  | Netherlands |  | U.S. 2/ |  | UNDP | Finnish | Swiss |  | Kingdom |  | Others 3/ | Total Donors |  |
|  | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % |
| FY92 1/ | - | - | 108,000 | 100 | - | - |  |  |  |  |  |  | - | - | 108,000 | 100 |
| FY93 | 1,558,288 | 84 | 289,571 | 16 | - | - |  |  |  |  |  |  | - | - | 1,847,859 | 100 |
| FY94 | 821,140 | 62 | 345,300 | 26 | 98,750 | 7 |  |  |  |  |  |  | 60,000 | 5 | 1,325,190 | 100 |
| FY95 | 1,497,237 | 64 | 756,400 | 32 | 35,000 | 1 |  |  |  |  |  |  | 59,500 | 3 | 2,348,137 | 100 |
| FY96 | - | - | 509,462 | 46 | 377,100 | 34 |  |  |  |  |  |  | 210,000 | 19 | 1,096,562 | 100 |
| FY97 | 537,522 | 33 | 720,574 | 45 | 347,763 | 22 |  |  |  |  |  |  | - | - | 1,605,859 | 100 |
| FY98 | 226,256 | 19 | 294,537 | 24 | 287,728 | 24 |  |  | 306,791 | 25 |  |  | 92,544 | 8 | 1,207,856 | 100 |
| FY99 | 3,970,000 | 85 | 474,688 | 10 | 12,733 | 0 |  |  | 157,379 | 3 |  |  | 52,083 | 1 | 4,666,884 | 100 |
| FY00 | 1,354,992 | 86 | 42,147 | 3 | - | - | 173,570 | 11 | - | - |  |  | - | - | 1,570,709 | 100 |
| FY01 | - | - | 42,147 | 2 | 848,806 | 45 | 359,166 | 19 | - | - | 633,368 | 34 | - | - | 1,883,487 | 100 |
| FY02 | 1,250,000 | 50 | 42,147 | 2 | - | - | - | - | - | - | 1,214,207 | 48 | - | - | 2,506,354 | 100 |
| Total | 11,215,434 | 56 | 3,624,973 | 18 | 2,007,880 | 10 | 532,736 | 3 | 464,170 | 2 | 1,847,575 | 9 | 474,127 | 2 | 20,166,896 | 100 |

Notes:

1/ Actual expenses for the six month period of January 1 through June 30, 1992.

2/ Includes USDOE, USTDA, USAID, US/ECRE, US/NREL, Sandia National Laboratory, US/NRECA, US/IFREE, and AWEA.

3/ Includes New Zealand Ministry of Foreign Trade, German BMZ/GTZ, Europen Community, IEA, DANIDA, Swedish International Development Agency (Sida), NOVEM, Government of Sweden and in kind contributions.

# Resource Utilization

Total ASTAE expenditures in FY02 were over $3.2 million. World Bank financial support for ASTAE accounted for 1/3 of FY02 total expenditures ($1.1 million), with donor support accounting for the other two-thirds ($2.1 million). World Bank support for ASTAE reflects the increased demand from World Bank Country Departments for ASTAE staff support, and ASTAE’s mobilization and utilization of World Bank trust funds and other grant sources. Table 4 identifies ASTAE expenditures by the two key funding sources—World Bank and donors. Table 5 provides a breakdown of ASTAE resource utilization by donor source.

| Table 5: Resource Utilization by Donor Funding Source, FY1992-2003 |
| --- |
|  |  |  |  |  |  |  |  |  |  |  | United |  |  |  |  |  |
|  | Netherlands |  | U.S. 2/ |  | UNDP | Finnish |  | Swiss | Kingdom |  | Others 3/ | Total Donors |  |
|  | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % | US$ | % |
| FY92 1/ | - | - | 108,000 | 100 | - | - |  |  |  |  |  |  | - | - | 108,000 | 100 |
| FY93 | 436,487 | 53 | 390,600 | 47 | - | - |  |  |  |  |  |  | - | - | 827,087 | 100 |
| FY94 | 855,535 | 61 | 433,200 | 31 | 50,900 | 4 |  |  |  |  |  |  | 60,000 | 4 | 1,399,635 | 100 |
| FY95 | 570,563 | 44 | 606,500 | 46 | 72,500 | 6 |  |  |  |  |  |  | 59,500 | 5 | 1,309,063 | 100 |
| FY96 | 978,496 | 48 | 521,562 | 25 | 347,000 | 17 |  |  |  |  |  |  | 210,000 | 10 | 2,057,058 | 100 |
| FY97 | 877,032 | 51 | 612,500 | 36 | 216,285 | 13 |  |  |  |  |  |  | - | - | 1,705,817 | 100 |
| FY98 | 669,086 | 41 | 334,576 | 21 | 459,656 | 28 |  |  | 61,915 | 4 |  |  | 92,544 | 6 | 1,617,777 | 100 |
| FY99 | 903,941 | 51 | 491,594 | 28 | 12,733 | 1 | - | - | 322,224 | 18 |  |  | 52,083 | 3 | 1,782,576 | 100 |
| FY00 | 2,545,388 | 97 | 42,147 | 2 | - | - | - | - | 39,945 | 2 |  |  | - | - | 2,627,480 | 100 |
| FY01 | 754,710 | 79 | 42,147 | 4 | 112,514 | 12 | - | - | 15,100 | 2 | 30,810 | 3 | - | - | 955,281 | 100 |
| FY02 | 718,110 | 34 | 42,147 | 2 | 345,902 | 16 | 122,757 | 6 |  |  | 879,625 |  | - | - | 2,108,541 | 100 |
| Total | 9,309,348 | 56 | 3,624,973 | 22 | 1,617,490 | 10 | 122,757 | 1 | 439,184 | 3 | 910,435 | 6 | 474,127 | 3 | 16,498,315 | 100 |

Notes: 1/ Actual expenses for the six-month period of January 1 through June 30, 1992. 2/ Includes USDOE, USTDA, USAID, US/ECRE, US/NREL, Sandia national Laboratory, US/NRECA, US/IFREE, and AWEA. 3/ Include New Zealand Ministry of Foreign Trade, German BMZ.GTZ, European Community, IEA, DANIDA, Swedish International Development Agency (Sida), NOVEM, Government of Sweden and in-kind contributions. 4/ Expenditures for FY01 are as of July 1, 2000 through June 30, 2001. 5/ In FY99 and FY00, under B/NPP Trust Funds TF021717, TF021731, and TF021738, ASTAE mobilized $1,000,000, $200,000, and $800,000 respectively totaling $2,000,000. Of these amounts, only $879,417.20, $199,790.73, and $745,783.67 totaling $1,824,991.60 were utilized; the remaining balance of $175,008.40 was returned to the respective trust funds. 6/ Data for FY03 is as of March 10, 2003.

# Staffing

In FY02, ASTAE had 14 (Bank staff and consultants) members. Mr. Mohammad Farhandi, Acting Sector Director, East Asia Energy and Mining Development Sector Unit, is the ASTAE Program Manager.  Supporting these individuals is a highly skilled team of alternative energy specialists, engineers, economists and administrative staff (see Annex 6).

5.  Conclusion

Even as pressures of change are felt by ASTAE, its importance as a regional program supporting alternative energy seems well established.  Based on the results of the Management Review underway, a clear direction for the program will emerge to help realize its maximum potential.  Alternative energy work in sectors other than energy, support for scale-up operations in energy and carbon-finance projects are likely to be the key operational areas in the future.

Annex 1: Status of World Bank/GEF Loans, Credits and Grants for Alternative Energy in Asia including ASTAE -Supported Projects

. Closed or Cancelled Loans, Credits and Grants

- Lao PDR Provincial Grid Integration (PGI), Credit 2425-LA

This project included components for demand-side management (DSM) and institutional building. ASTAE coordinated a South–South twinning arrangement between Electricité du Laos (EdL) and Tenaga Nasional Berhad (the Malaysian electric utility) to provide comprehensive training in utility operations to EdL.  ASTAE also helped twin EdL with Tunisia’s Agence pour la Matrise de l’Energie for training in commercial sector energy audits. Total World Bank support for the DSM component was $0.9 million. Board approval date: October 6, 1992; closing date: June 30, 1999.

- India Renewable Resources Development, Loan 3544-IN, Credit 2449-IN,

GEF Grant 28633-IN

ASTAE assisted in the overall design, appraisal and supervision of this project (now closed), which included solar photovoltaic (PV), wind and minihydro components totaling $284 million in investment. The Project will close on December 31, 2001 and is expected to successfully meet its development objectives, IREDA has played a direct as well as catalytic role in successfully commercializing renewable energy.  Renewable energy share of power generation capacity in India is now growing faster than ever before.  It increased from about 0.1 percent of total generation capacity in 1992 to 3 percent in 2000. Nearly 3000 MW of wind, small hydro, biomass and solar photovoltaic power systems were in operation by March 2001 compared to about 100 MW in 1992.  IREDA has supported about half this capacity additions while the balance were financed through private sector equity, MNES support and loans from other lenders. The project financed over 113 MW of small hydro capacity in 33 projects compared to a target of 100 MW.  During this period IREDA financed an additional 155 MW of small hydro using other resources. Wind farm capacity financed under the project was 87.2 MW in 27 projects compared to 85 MW envisaged at project appraisal. During this period IREDA financed an additional 184 MW of wind power using locally mobilized resources. Solar PV projects financed totaled 2.145 MWp in 78 projects, or slightly below the target of 2.5 MWp. Products financed ranged from solar lanterns, PV irrigation pumps,  village solar power schemes to a 200 kWp grid-tied system. In addition, IREDA financed an additional 4 MWp of PV irrigation pumps with MNES assistance. Technical Assistance supported 50 activities that included technology promotion campaigns, training IREDA staff and various stakeholders, upgrading IREDA computer facilities, improving its financial management systems, conducting business meetings, technical reviews of sub-projects, and a comprehensive review of IREDA's loan portfolio and a financial audit of its operations by independent consultants.  A $26.0 million GEF grant supported both the wind farm and solar PV market development components. Total World Bank/GEF support for the renewable energy components was $141.0 million. Board approval date: December 17, 1992; closing date December 31, 2001.

- Thailand Promotion of Electrical Energy Efficiency, Loan 3598-TH,

GEF Grants 28637 and 21221-TH

This project provided support for the Electricity Generating Authority of Thailand’s (EGAT’s) implementation of a five-year DSM demonstration program. The project created considerable momentum in promoting efficient electricity consumption through utility-sponsored DSM programs and public education. EGAT’s Demand-Side Management Office (DSMO) launched more than 17 efficiency programs for lighting, appliances, industrial/commercial buildings and load management. The DSMO exceeded its savings target of 238 MW in load reduction by 238 percent, and achieved 566 MW in avoided capacity through improved efficiency gains. The energy savings from this program avoided an estimated 2.3 million tons of CO2 emissions. Total World Bank/GEF support for the DSM component was $9.5 million (not counting $6 million Government of Australia grant) although $1.5 million of this was later allocated to the Thailand Metropolitan Distribution Reinforcement Project. Board approval date: April 27, 1993; closing date: June 30, 2000.

- Indonesia Second Rural Electrification (REII), Loan 3845-IND

This project provided support for PLN’s least-cost rural electrification program, which included renewable energy generation components. Among the objectives of the project was the establishment of incentives for private sector and local cooperatives to take an increasingly larger share of rural energy (RE) distribution and renewable energy development within the framework of a least-cost RE Master Plan. ASTAE supervised the preparation, appraisal, and supervision of the small geothermal and grid-connected minihydro components. Private participation in small power generation was supported by the issuance of regulations and letters of awards, announcement of purchase tariffs, but the financial crisis in 1997 prevented further progress. The minihydro projects (7.8 MW) were commissioned at about 14 percent below estimated cost. PLN prepared additional minihydro and minigeothermal projects with an aggregate capacity of about 30 MW for future assistance, but no follow-up investment was made on account of the negative impact of the financial crisis. Total World Bank lending for the renewable energy components of this project was $13.3 million.  Board approval date: February 28, 1995; closing date: extended to March 31, 2000.

- Vietnam Power Development, Credit 2820-VN

This project supported the development of new gas-fired generator at Phu My and augmentation of transforming capacity to meet the electricity needs of Vietnam. ASTAE assisted in the preparation of Terms of Reference for a Rural Electrification Master Plan that included renewable energy technologies and assisted in the supervision of the Master Plan’s preparation. Total World Bank support for the alternative energy component was estimated at $0.5 million. Board approval date: February 20, 1996; closing date: December 31, 1999.

###### Loans, Credits and Grants Under Implementation

  - India Orissa State Power Sector Restructuring, Loan 4014-IN

ASTAE staff assisted in the preparation of a DSM component in the state’s power sector reform program and is now supervising implementation of this component. A DSM cell has been set up within the Grid Corporation of Orissa (GRIDCO) to facilitate load research and DSM program development. DSM investments include municipal water pumping and storage systems, motor rewinding and motor efficiency programs, load research linked to a proposed metering program and various DSM opportunities in the industrial, residential, commercial and agricultural sectors. The DSM component was restructured during implementation and total Bank support for the DSM component is $10 million. Board approval date: May 14, 1996; closing date: January 31 2004.

  - Indonesia Solar Home Systems (SHS), Loan 35544-IND, GEF Grant 3700-IND

ASTAE assisted in the design of this project, which supports solar home system investments funded and/or implemented by the private sector, NGOs and cooperatives. Within the framework of a least-cost rural electrification strategy, the project supports investments in approximately 70,000 solar home systems to areas not expected to receive grid-connected electrical services for at least three years. Components include technical assistance for developing energy strategies and strengthening institutional capacities. Total World Bank/GEF support for this stand-alone solar PV project is $11.5 million, of which $0.5 million is World Bank loan and $11 million is GEF Grant.  Board approval date: January 28, 1997; closing date: April 04, 2004.

  - Sri Lanka Energy Services Delivery (ESD), Credit 2938-LK, GEF Grant 39965-LK

An ASTAE staff member task manages this project on a cross-support basis.  The project encourages the provision of grid and off-grid energy services using renewable energy and DSM investments. The project includes an ESD Credit Program Component to help finance investments by the private sector, NGOs and cooperatives in off-grid solar PV and village hydro schemes, of grid-connected mini-hydro sites and other renewable energy applications. The other components are (a) CEB-executed grid-connected Pilot Wind Farm; and (b) technical assistance to the CEB to strengthen its capacity to (i) help ESD Credit Program subproject developers and (ii) to undertake DSM activities, including DSM program design and implementation, load research and an energy efficient building code. Total World Bank/GEF support for this stand-alone alternative energy project is $30.1 million, of which $24.2 million is World Bank credit and $5.9 million is a GEF Grant.  Board approval date: March 18, 1997; closing date: December 31, 2002.

  - Thailand Metropolitan Distribution Reinforcement, Loan 4199-TH

This Bank-assisted project seeks to meet the anticipated growth in demand during 1997–2001 by improving system reliability and restructuring the Metropolitan Electricity Authority (MEA) in preparation for its commercialization and corporatization. ASTAE assisted in the preparation and is supervising the DSM component, which includes the creation of an appliance-testing laboratory, load research, load control and energy service company (ESCO) development. $1.5 million grant from EGAT’s Project has been allocated to MEA to support this program.  Board approval date: June 24, 1997; closing date: October 31,2002.

  - Vietnam Transmission, Distribution and Disaster Reconstruction, Credit 3034-VN

The project is financing the expansion of transmission systems in south and central Vietnam, and rural electrification in selected areas. The Swedish Sida-supported DSM component consists of technical assistance to prepare a DSM policy and regulatory framework, load management program and energy efficiency standards and codes. The Sida commitment stands at $3.0 million. Board approval date: January 20, 1998; closing date: June 30, 2002.

  - China Energy Conservation, Loan 4304-CN, GEF Grant 28323-CN

This project is designed to introduce, demonstrate and disseminate new project financing concepts and market-oriented institutions to promote and implement energy efficient measures in China. ASTAE is assisting in the supervision of this project, which has established through demonstration Energy Management Companies (EMC), to implement largely industrial efficiency projects through performance contracts. The project will also support a more efficient national energy conservation dissemination center. Funding for this project stands at $85 million. Board approval date:  October 24, 2002.

  - Lao PDR Southern Provinces Rural Electrification, Credit 3047-LA

The project focuses on the expansion of rural electrification in southern and central Laos. ASTAE is assisting in the supervision of a renewable energy component, which includes investments for off-grid electrification in solar PV and microhydro. Bank/GEF support for this project is $35.4 million, with an off-grid electrification component of $1.7 million consisting of a $1 million IBRD loan and a $.7 million GEF grant. Board approval date: March 17, 1998; closing date: June 30, 2004.

  - China Renewable Energy Development, Loan 4488-CN

This stand-alone renewable energy project is supporting the accelerated development of renewable energy resources. The project includes 20 MW of wind farms, ~10MW of solar home systems plus a PV technology development component. Total Bank/GEF support for this project is $40.0 million, consisting of an IBRD loan of $13 million and a GEF grant of $27 million. Board approval date: June 8, 1999; closing date: June 30, 2007.

  - India Andhra Pradesh Integrated Agricultural DSM

This project seeks to improve power sector efficiency in Andhra Pradesh through the implementation of an integrated agricultural DSM project. The project includes improvements in distribution system efficiency, metering, and end-use efficiency improvements in irrigation systems. (As at the end of FY02, however, minimal progress towards these objectives had been achieved.) Total grant by the Activities Implemented Jointly (AIJ) program, which is being implemented by the Bank with funding from the Government of Norway is $4.6 million. Board approval date: June 1999; closing date: December 31, 2002.

  - Vietnam Rural Energy, Credit 3358-VN

This project provides energy to about 450,000 households in 32 provinces in rural Vietnam. The Project includes technical assistance components to develop institutional capacity and policy frameworks to encourage the use of renewable energy to supplement grid supply or serve isolated communities where renewables are the least cost option. Total support for alternative energy is $2.5 million. The World Bank Group is financing $2.2 million through ASTAE, the IFC, PHRD, ESMAP, and the Swiss consultant trust fund. New Zealand is cofinancing $0.3 million in alternative energy costs. Board approval date: May 30, 2000; closing date: June 30, 2004.

  - India Renewable Energy II/Energy Efficiency, Loan 3396-IN

This project is a follow-up to the first Renewable Resources Development Project and expands support for the small hydro program beyond the southern region to include other states in India. The project also provides support for IREDA to promote and finance energy efficiency investments and foster the development and operation of energy service companies. The total $135 million in World Bank support for this project consists of an $80 million IBRD Loan, $50 million in IDA assistance, and a $5 million GEF grant. Board approval date: June 28, 2000; closing date: March 31, 2006.

  - China Passive Solar Heating for Rural Health Clinics

This GEF project is strengthening the capacity of architectural and engineering design institutes in China to design and build energy-efficient passive solar buildings. The project will fund the incremental cost of constructing 30 energy efficient rural health clinics as a component of an ongoing World Bank health sector project in 2002. Energy savings and service improvements in these demonstration clinics will be evaluated and this experience will be disseminated within the health sector and to other sectors in 2003. GEF support for this project is $0.75 million. GEF grant approval date: June 4, 2001; closing date: December 31, 2003.

  - India Rajasthan Power Sector Restructuring Project, Loan 4594-IN

This project is directly supporting the implementation of the power sector reform program in the state of Rajasthan in order to improve the efficiency of electricity service and enable the sector to gain access to capital markets and commercial financing. ASTAE is assisting in the design of the DSM component comprising technical assistance for DSM and load research. The estimated level of World Bank support for this project is $180.0 million, with a USAID cofinanced DSM TA component estimated at $2 million.   Board approval date:  January 18, 2001;  closing date:  June 2005.

  - India Uttar Pradesh Water Sector Restructuring Project

The project aims to set up an enabling institutional and policy framework for water sector reform as well as to increase and sustain water and agricultural productivity. This project is expected to include canal-based hydro components.   Estimated support for renewable energy is $2.5 million.  Board date:  January 19, 2002.

  - Bangladesh Rural Electrification and Renewable Energy Development

The project will support the Government’s efforts to find meaningful and sustainable solutions to meet the challenge of rural development. A grid component of the project will support (a) line expansion and intensification in areas currently under the PBSs; (b) Distribution area rationalization and rehabilitation of networks in new areas taken over by the PBSs; (c) Technical assistance for REB/PBS institutional development, financial restructuring, socioeconomic program and poverty reduction aspects of electricity provision and development of the small power generation program. An off-grid component will support (a) financing and subsidy mechanisms for solar home systems through PBSs, NGOs and MFIs; (b) financing RAPSS; (c) technical assistance for promotion of solar home systems and development of RAPSS; and (d) technical assistance for development of pilot wind and microhydro projects. Total project cost is estimated to be $187 million of which $30.2 million is for alternative energy. IDA support would be of the order of $142 million and GEF $8 million.  Board date:  June 20, 2002;  closing date:  June 30 2008.

  - Sri Lanka Renewable Energy for Rural Economic Development

The objectives The objectives of the new Renewable Energy for Rural Development Project (RERED) are:  a) to expand commercial provision and utilization of renewable energy; and (b) to pursue economic development and improvement in quality of life through more productive and efficient use of rural energy resources. It will adopt the successful concept of the ongoing ESD project while pursuing broader goals, namely, increasing rural electricity access of the poor, utilizing electricity as a means to further income generation and social objectives, and expanding the scope to include other rural energy resources and objectives.  The strengths of the concept—community ownership and operation of village hydro assets, private sector and microfinance based model for solar energy, and private sector model for grid connected mini-hydro schemes—will be retained.  Total project cost is US$133.7 million of which IDA is US$75 million and GEF is US$8 million.  Board date:  June 26, 2002;  closing date:  June 30,2008..

  - Vietnam System Efficiency Improvement, Equitization and Renewables (SEIER)

This project will include renewable energy and energy efficiency components. The project will support Phase 1 of the Renewable Energy Action Plan (REAP) developed jointly by EVN and the Bank, and adopted by the Ministry of Industry. SEIER will support renewable energy policy development, pilot community-scale microhydro, development of grid-connected small power producers, and rehabilitation of small hydro facilities owned by EVN. It will also include a follow-on component to the Sida-supported DSM program and include a second phase utility DSM program and a pilot commercial energy efficiency program. Estimated Bank/GEF support for alternative energy is $20 million. Estimated Board date: FY02.

  - Hebei Urban Environmental Project

The Hebei Urban Environment Project aims to provide a safe environment and to sustain the long-term economic growth of urban areas in Hebei Province. It supports Heibei Province in implementing a long-term urban environmental services improvement program to recover from environmental degradation of its water and land resources, provide an adequate supply of safe water, and ensure sustainability of delivery through institutional and financial reforms of the service utilities. ASTAE is involved in developing a energy efficiency component relating to wastewater utilities as part of this project.  US$ 150 million  Board Date June, 2000.

Loans, Credits and Grants in the Pipeline

- China Energy Conservation II

This project will serve as a follow up to China Energy Conservation I Project, Loan 4304-CN. The first phase project efforts have been successful so far in introducing and adapting energy performance contracting to Chinese conditions, developing a viable business model in the three EMCs (ESCOs), and developing an initial market among client enterprises. The objective of the proposed Phase II project is to expand the EMC market in China by establishing a loan guarantee facility and national EMC association. Estimated GEF support for this project will be $26 million. Estimated Board date: FY02.

- Vietnam Demand-Side Management and Energy Efficiency Project

This GEF project, associated with the SEIER project, would contribute to the overall energy sector development strategy by introducing load management and energy efficiency options to complement the significant investment requirements on the supply-side necessary to meet the country's fast growing electric power requirements.  This would be achieved by implementation of four large-scale DSM programs within the national electric utility, Electricity of Vietnam, and supporting energy service companies to support energy efficiency retrofit investments in commercial and industrial facilities.  The project will lead to over 120 MW in peak load reduction and total energy savings of 798 GWh over the implementation period and help mitigate the effects of ongoing electricity tariff reforms.  The proposed project represents the second phase of a longer, programmatic effort to support DSM and energy efficiency programs to achieve reductions in energy consumption and peak power demand in Vietnam.  Total project costs would be $18.6 million with a GEF cost of $5.5 million.  Estimated Board date: FY03.

- Philippines Rural Power

This project will support rural electrification efforts in the Philippines over a 10–15 year period. The core investment component of the proposed APL1 will develop and implement new public/private partnership business models for decentralized electrification as well as improved energy efficiency in existing rural cooperatives. World Bank/GEF support for renewable energy under the first phase of the APL is estimated at $6 million and energy efficiency at $5 million. If

successful, these models are to be replicated and scaled up in other parts of the country under subsequent phases of the APL. Estimated Board date: FY03.

- India Improving Energy Efficiency in Agricultural Pumpsets

The objective of the proposed project is to strategically increase the market penetration of energy efficient agricultural pumpsets in India to reduce the environmental impacts of energy consumption by the agriculture sector and to mitigate the impacts of planned tariff adjustments included in World Bank supported power sector reform projects on rural consumers. The proposed level of GEF support for this project is estimated at $25–30 million.  At the end of FY02, discussions were underway on the possible deferral / consolidation / restructuring of this project.

- India Enhancing Access Through Off-Grid Electrification (Rajasthan)

The project supports an important element of Rajasthan’s Power Sector Reform Policy, which calls for improved access of remote rural areas to energy services, including through promotion and development of renewable energy systems. The project would involve electrification of about 500 villages and 500 hamlets envisaged to be serviced by stand-alone solar photovoltaic (PV) Systems, PV minigrids, biomass, diesel, among others. Technical assistance will be provided for local capacity building to facilitate market development, as well as to assist the Government of Rajasthan in formulating off-grid/minigrid action plans and regulatory framework aligned with ongoing power sector reforms. The project could be fully blended into the Rajasthan Power Sector Restructuring II, should project preparation schedules converge. Total project cost is tentatively estimated at $55 million, of which IBRD/IDA assistance would be in the order of $25 million, and GEF funding of $15 million. At the end of FY02, discussions were underway on the possible deferral / consolidation / restructuring of this project.

- Nepal Power Development

This project will support private development of small hydro schemes, catalyze the scaling-up of community-based rural electrification through microhydro development, and improve transmission and distribution facilities of the Nepal Electricity Authority.  Estimated IDA support for alternative energy is $28 million.  Estimated Board date:  May 22,2003.

- Vietnam Rural Energy II

This project will be a follow-up to RE I. Estimated support for alternative energy is $40 million.  Additional information on this project is not yet available. Estimated Board date: FY04.

- Hubei Hydropower Rehabilitation Development. The existing  project has three objectives:  (1) facilitate economic growth in Hubei Province by expanding electric power generation capacity in an economically and environmentally sustainable manner; (2) enhance the efficiency of the electricity sector in Hubei by commercializing county-level generation companies and (3) contribute to poverty alleviation efforts in poor communities.  This additional effort will add a component to rehabilitate existing small hydropower facilities in the province. Estimated GEF support: $10 million. Estimated Board date: FY04.

- . Philippines Electric Cooperative System Loss Reduction Project

This stand-alone GEF project would achieve significant and sustained energy efficiency improvements in the Philippines' rural electric cooperative (EC) sub-sector in order to provide current and prospective EC customers with reliable and least-cost power supply.  The project would pilot the use of investment management contracts to attract private investors to manage and operate selected ECs under long-term, performance-based contracts, and to mobilize private finance without recourse to the government.  For those ECs that are not able to attract private investors, access to affordable commercial term loans would be facilitated through partial loan guarantees.  Technical assistance would further facilitate the management improvement and investment processes.  Total project costs would be about $62.5 million with a GEF cost of about $12 million.  Estimated Board date: FY04.

- Thailand ESCO Development

This project will seek to overcome barriers to expanded commercial financing of energy efficiency projects in Thailand. The project would develop financial schemes, using a blend of GEF, Thai Energy Conservation Fund, and commercial bank funds to provide affordable project financing for energy efficiency projects. It would also promote the development of ESCOs to bridge the gap between banks and energy end-users. Estimated GEF support for this stand-alone project will be about $15 million.  Estimated Board date: FY04.

- Lao Rural Electrification

This project will contain renewable energy components for rural applications. Additional information on this project is not yet available.  Estimated Board date: FY04.

- Cambodia Rural Electrification and Transmission

This project will support renewable energy activities as an integral part of the government’s rural electrification program. It will help to strengthen the country’s policy and legal framework, and to build capacity of various stakeholders. The investment has two parts: (a) investment in grid connected small hydro and (b) off-grid systems (village hydro and solar). Estimated Bank/GEF support for alternative energy is $11.08 million. Estimated Board date: FY02.

- Mongolia Rural Infrastructure. This project entered the preparation pipeline late in Fy02. This project will support the GOM’s efforts to develop private-public partnerships that will result in rural infrastructure investment, especially in renewable energy applications and improved energy efficiency in the rural distribution system. Estimated level of IBRD/GEF support is $20 million. Estimated Board date: FY05.

- China Building Efficiency and Heat Reform

Chinese buildings consume three times as much energy for space heating as buildings in Western countries in comparable climate conditions. The China Building Energy Efficiency and Heat Reform Project will develop recommended actions to be taken by national and local institutions to effectively accelerate the transformation of (a) markets for energy efficient building materials and products and (b) district heat pricing, metering, and billing in major urban areas in China’s Heating Zone.  Estimated Board date: FY04.

- China Renewable Energy Scale-Up Program (CRESP)

The CRESP aims to support the GOC Renewable Energy Program in the 10th and 11th Five-Year Plans. The objective would be to reduce environmental emissions from coal fired power generation by developing sustainable commercial markets for electricity from renewable energy. This would be done by implementing a policy to create a mandated large-scale market and programs aiming to reduce costs for mature technologies such as wind farms, small hydroelectricity and biomass. Estimated Bank/GEF support for this long-term program will be $240 million.  The GEF Project Brief was approved in May 2001.  Estimated Board date: FY03.

Figure 3:  World Bank/GEF Alternative Energy Investment Projects including ASTAE Supported Projects, FY92-02

Figure 4:  Projected ASTAE-Supported World Bank/GEF Alternative Energy Investment Projects, FY03-05

Annex 2:  ASTAE-Supported Investment Projects – South Asia Region

Annex 2:  ASTAE-Supported Investment Projects – East Asia & Pacific Region

Annex 3: Estimated Total Renewable Power Capacity Installed and

Avoided in World Bank/GEF-Assisted Alternative Energy Investment Projects/

Project Components in Asia

(Projects with Board Approval Date between FY1993–02)

| Renewable Energy Projects: | Renewable Energy Installed (MW) | Number Off-Grid Households Provided Access (’000s) |
| --- | --- | --- |
| Bangladesh | Rural Electrification and Renewable Energy | Neg. | 65 |
| China | Renewable Energy Development | 30* | 350* |
| Indonesia | Second Rural Electrification | 7.8 |  |
|  | Solar Home Systems | 10* | 70* |
| India | Renewable Resources Development | 202 | 45 |
|  | Renewable Resources II/Energy Efficiency | 200* |  |
|  | Uttar Pradesh Water Sector Program |  |  |
| Laos | Southern Provinces Rural Electrification | 0.3* | 4.6 |
| Sri Lanka | Energy Services Delivery | 28 | 20 |
|  | Renewable Energy for Rural Economic Dev. | 85 | 100 |
| Vietnam | System Efficiency and Renewables (SEIER) | 5 | 10 |
|  | Rural Energy | TA | TA |
| Totals: |  | 568.1 | 660 |
| Energy Efficiency Projects: | Capacity Avoided (MW) |
| China | Energy Conservation | n.a. |
|  | Passive Solar Heating for Rural Health Clinics | n.a. |
| India | Andhra Pradesh Integrated Agricultural DSM | 8* |
|  | Renewable Energy II/Energy Efficiency | 13 |
|  | Rajasthan Power Sector Restructuring Project | TA |
| Sri Lanka | Energy Services Delivery | 18* |
| Thailand | Promotion of Electrical Energy Efficiency | 558 |
|  | Metropolitan Distribution (MEA) | TA |
| Vietnam | Transmission, Distribution and Disaster Reconstruction | TA |
|  | System Efficiency and Renewables (SEIER) | 120 |
|  | Total Capacity Avoided: | 717 |
| * Projected figures. |  |
| n.a. - Not Applicable (projects will displace coal in heating applications) Neg. - Negligible TA - Technical assistance only. |

Annex 4:  Conferences, Workshops, Seminars and Publications in FY02

| Location | Paper Presented/ Speech given | Date | Title of conference/workshop/seminar and sponsor | ASTAE speaker/ representative | Audience |
| --- | --- | --- | --- | --- | --- |
| Beijing, China | Several | September 2001 | International ESCO Association Workshop | Robert Taylor | Government, EMC (ESCO) and EMC Association staff |
| Hanoi, Vietnam | Workshop Report: Participatory Roundtable on Remote Area Renewable Electricity Pilot | March 2002 | Same. MOI and World Bank | Susan Bogach Enno Heijndermans | Government officials from Hanoi, 5 provinces, two communes, EVN, NGOs, institutes, other stakeholders |
| Hanoi and HCMC, Vietnam | Opening and closing remarks | April 2002 | Energy Efficiency Workshop | Jas Singh | Government, utility, ESCO and bank staff |
| Washington DC | Discussion Paper: PV for Rural Electrification within Restructured Power Sectors in Developing Countries | April 2002 | ASTAE-sponsored discussion paper | Anil Cabraal and Kevin Fitzgerald | Energy policymakers |
| Goa, India | “Developing Financial Intermediation Mechanisms for Energy Efficiency Projects in Brazil, China and India.” | January 2002 | Same ESMAP/World Bank | Chandra Govindarajalu Jeremy Levin | Commercial Banks |
| Manila, Philippines | Economic Analysis of Solar Home Systems Projects | Sept 2002 | Economic Analysis of Solar Home Systems Projects - ASTAE Sponsored | Selina Shum | Philippines government policy makers |
| Hyderabad, India | India Integrated Agricultural DSM AIJ Project | May 20, 2002 | Project Review Workshop | Chandra Govindarajalu, Jeremy Levin | Utility officials, Government officials Private sector |
| Manila, Philippines | Least Cost Electrification Screening Model | 2002 | Seminar on Philippines RE Planning | Robert Vernstrom, Selina Shum | Rural electrification planners |
| Manila, Philippines | Various | May 2002 | Workshop Lessons Learned fro Solar PV Project Implementation | Selina Shum | Off-grid electrification project developers, financiers and government |

Papers and Reports published by ASTAE or through ASTAE-funded initiatives during FY02

China: Opportunities to Improve Energy Efficiency in Buildings, A Report from the Asia Alternative Energy Program and the Energy and Mining Unit East Asia and Pacific Region (June 2001)

Review of the Passive Solar Township Health Center Pilot Project, Asia Alternative Energy Program (March 22, 2002)

Statistical Analysis of Wind Farm Costs and Policy Regimes, Asia Alternative Energy Program Working Paper (September 2001).

World Bank/GEF Solar Home Systems Projects: Experiences and Lessons Learned 1993-2000. Co-author, Renewable and Sustainable Energy Reviews 5(1): 39-57, 2001.

NAESCO Experience and Recommendations for the Development of an EMC Association in China, ASTAE, March 2002, Prepared by the U.S. National Association of Energy Service Companies (NAESCO)

Sharing Lessons Learned in SHS Financing Projects: Sri Lanka and Philippines, ASTAE-sponsored Workshop Proceedings, Manila, Philippines (May 2002).

PV for Rural Electrification within Restructured Power Sectors in Developing Countries, K. Fitzgerald and A. Cabraal, ASTAE Discussion Paper, March 2002.

ANNEX 5:  Key ASTAE Funding Events

Annex 6: ASTAE Staff

(July 2001–June 2002)

Mohammad Farhandi 	Program Manager, ASTAE

Acting Sector Director

East Asia Energy and Mining Development Sector Unit

Noureddine Berrah	Deputy Program Manager

Anil Cabraal	Senior Renewable Energy Specialist/Renewable Team Leader

Susan Bogach	Senior Energy Economist

Enno Heijndermans	Alternative Energy Specialist

Jas Singh	Energy Efficiency Specialist

Chandrasekar Govindarajalu	Energy Specialist

Johannes Exel	Alternative Energy Engineer

Jeremy Levin	Alternative Energy Specialist

Kevin Fitzgerald 	Alternative Energy Policy Specialist

Grayson Heffner	Senior Alternative Energy Specialist

Shelly Thorpe	Budget/Program Assistant

Teresita G. Velilla	Program Assistant

Cristina Hernandez	Team Assistant

# Footnotes

Two additional projects – China Energy Conservation II and Vietnam DSM – have been approved in FY03 as of this writing.

See “Vietnam Renewable Energy Action Plan”, Hanoi, July, 2001, Ministry of Industry, Electricity of Vietnam, ASTAE/ESMAP available from the Infoshop or on ASTAE Website.

In December 2002 the DSM component was further restructured to focus solely on metering.

# Text boxes

89507

THE WORLD BANK

ASIA ALTERNATIVE ENERGY PROGRAM

(ASTAE)

STATUS REPORT #10

July 1, 2001--June 30, 2002

April 2003

Washington, D.C.

December 2000

Washington, D.C.

THE WORLD BANK

ASIA ALTERNATIVE ENERGY PROGRAM (ASTAE)

STATUS REPORT #10

July 1, 2001--June 30, 2002

March 2003

Washington, D.C.

December 2000

Washington, D.C.

Box 3:  Bangladesh Rural Electrification and Renewable Energy Development Project

The Project’s aim is to support Bangladesh’s efforts to raise levels of social development and economic growth by increasing access to electricity in rural areas, where 85 percent of the country’s nearly 63 million poor people live.  The Alternative energy components include support to the Rural Electrification Board (REB) for a Solar Program operated by the Rural Electric Cooperatives or Palli Bidyut Samitis (PBSs) as well as support through the Infrastructure Development Company Limited (IDCOL) to MFI driven solar Program.  IDCOL will also support pilot investments in other renewable energy areas such as Mini-hydro, Wind and Biomass. Brief descriptions are as follows:

REB Solar Program:  This component provides support for implementing a fee-for-service SHS program to reach an estimated 14,000 households spread over 6 PBSs.  Depending on the program’s results, it can be extended to other PBSs.  A GEF grant program for capital cost buy-down will augment the IDA credit by providing Installation Grants to the PBSs.  The drawdown of the grants will be contingent on actual consumer installations of systems by the PBSs.  Subject to the fee-for-service program being successful, grant funding for solar is expected to become a part of the REB/PBSs future investment financing.  REB will receive technical assistance to develop the solar program, build awareness among recipient communities and PBS staff, establish solar service units and train and deploy staff to implement the Project.

IDCOL Renewable Energy Subloans:  IDCOL will promote conditional sales of SHS program based on microfinance supplied through MFIs and NGOs in cooperation with private sector lenders to provide 50,000 households with SHS.  IDCOL will make sub-loans under a credit program to participating organizations (POs) to refinance up to 80 percent of the loans households receive for SHS purchases.  A GEF grant program will also operate in tandem with sub-loans to overcome solar market development barriers.  The credit and grant components would also support pilot-level development and financing of RAPSS, wind energy, small hydro and biomass sub-projects by the private sector, NGOs and communities to introduce and promote renewable energy technologies that are commercial in other countries, but not yet in Bangladesh.  Technical assistance will aim at overcoming barriers to renewable energy market development, at project development and administration, at capacity building and project monitoring and evaluation.  An additional focus will be the development of appropriate interventions for ensuring renewable energy market sustainability.

Table 4:  Resource Utilization, World Bank & Donors, FY1992-2003

|  | Donors 2/ | World Bank 3/ | Total |
| --- | --- | --- | --- |
|  | US$ | % | US$ | % | US$ | % |
| FY92 1/ | 108,000 | 32 | 226,400 | 68 | 334,400 | 100 |
| FY93 | 827,087 | 66 | 419,100 | 34 | 1,246,187 | 100 |
| FY94 | 1,399,635 | 67 | 688,100 | 33 | 2,087,735 | 100 |
| FY95 | 1,309,063 | 56 | 1,046,000 | 44 | 2,355,063 | 100 |
| FY96 | 2,057,058 | 56 | 1,618,924 | 44 | 3,675,982 | 100 |
| FY97 | 1,705,817 | 59 | 1,197,128 | 41 | 2,902,945 | 100 |
| FY98 | 1,617,777 | 59 | 1,126,683 | 41 | 2,744,460 | 100 |
| FY99 | 1,782,576 | 61 | 1,156,346 | 39 | 2,938,922 | 100 |
| FY00 | 2,627,480 | 63 | 1,524,004 | 37 | 4,151,484 | 100 |
| FY01 | 955,281 | 46 | 1,106,035 | 54 | 2,061,316 | 100 |
| FY02 | 2,108,541 | 66 | 1,106,035 | 34 | 3,214,575 | 100 |
| Total | 16,498,315 | 60 | 11,214,754 | 40 | 27,713,069 | 100 |

___________________________

Notes:

1/ Actual expenses for the six-month period of January 1 through June 30, 1992.

2/ Includes The Netherlands, U.S. Agencies, New Zealand Ministry of Foreign Trade, German BMZ/ GTZ, European Community, IEA, DANIDA, Swedish International Development Agency (Sida), and Government of the Swiss Confederation and in-kind contributions.

3/ Includes World Bank/GEF Annual Discretionary Budget, Office Occupancy, Consultant Trust Funds, Japan PHRD, IDF, and PDF Grants.

4/ Data for FY03 is as of March 10, 2003

.

_______________________
N.B. The portfolio of ASTAE-supported projects does not include projects that have been canceled or dropped. The Asia financial crisis had a severe impact on lending operations in Indonesia, forcing the cancellation of two projects under implementation (the Sumatra and Kalimantan Power and the Renewable Energy for Small Power Projects) and three projects under preparation (Eastern Indonesia Renewable Energy Development Project, Eastern Islands Power Sector Development Project, and the Sumatra, Kalimantan Sulawesi Rural Electrification Project). The Henan (Qinbei) Thermal Power Project in China, which included an energy efficiency component, was canceled shortly after loan approval. The Philippines Renewable Energy Isolated Grids AIJ project is no longer being implemented by the Bank. Four projects in India were also dropped in FY01. These are the Solar Thermal Project (no longer implemented by the Bank), UP Power Sector Restructuring APL, Haryana Power Sector Restructuring APL II and Calcutta Urban Water Supply Project.