# Procurement Plan

# I.	General

1. 	Project information:

Country: Democratic Republic of Sao Tome and Principe

Project Name: Central African Backbone APL2 São Tomé and Príncipe

Grant Number: H 642_ST

Project Implementing Agency (PIA): Project’s Fiduciary and Administrative Agency

2.	Bank’s approval Date of the Procurement Plan [Original: November, 2010; Revision 1

April 25, 2011; Revision 2: December 8, 2011; Revision 3: January 22, 2013; Revision 4: April 3, 2013.

- Date of General Procurement Notice:   May 4, 2011

- Period covered by this procurement plan: March, 2013 to December, 2013

##### II. 	Goods and Works and non-consulting services.

- Prior Review Threshold: Procurement Decisions subject to Prior Review by the Bank as

stated in Appendix 1 to the Guidelines for Procurement:

|  | Procurement Method | Prior Review Threshold | Comments |
| --- | --- | --- | --- |
| 1. | ICB and LIB (Goods) | ≥$ 250,000 |  |
| 2. | NCB (Goods) | < $ 250,000 | Post review |
| 3. | ICB (Works) | ≥$ 500,000 | Not expected |
| 4. | NCB (Works) | < $ 500,000 | Post review |
| 5. | Shopping (Goods and Works) | < $ 50,000 | Post review |

2.	Prequalification: Not applicable

3.	Proposed Procedures for Components (as per paragraph. 3.17 of the Guidelines): Not applicable

- Reference to (if any) Project Operational/Procurement Manual: Available

- Any Other Special Procurement Arrangements: Not applicable

- Procurement Packages with Methods and Time Schedule

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ord. No. | Ref. No. | Contract (Description) | Estimated Cost | Procure ment Method | Review by Bank (Prior / Post) | Expected Bid-Opening Date | Comments |
| 1 | 01/S/CAB/12 | Maintenance of computers equipments |  | DC | Prior | January 25, 2013 | Already hired |

##### II.       Selection of Consultants

- Prior Review Threshold: Selection decisions subject to Prior Review by Bank as stated in Appendix 1 to the Guidelines Selection and Employment of Consultants:

|  | Selection Method | Prior Review Threshold | Comments |
| --- | --- | --- | --- |
| 1. | Quality and Cost-based Selection (Firms) | ≥$ 100,000 |  |
| 2. | Quality and Cost-based Selection (Firms) | < $ 100,000 | Post review |
| 3. | Single Source Selection (Firms) | All |  |
| 4. | Single Source Selection (Individuals) | All |  |
| 5. | Least-cost Selection | < $ 100,000 |  |
| 6. | Selection Based on Consultants’ Qualifications | < $ 100,000 | Post review |
| 7. | Selection of Individual Consultants | ≥$ 50,000 |  |
| 8. | Selection of Individual Consultants | < $ 50,000 | Post review |

All Single Source contract to be subject to Prior Review

2.  Short list comprising entirely of national consultants: Short list of consultants for services, estimated to cost less than $ 100,000 equivalent per contract, may comprise entirely of national consultants in accordance with the provisions of paragraph 2.7 of the Consultant Guidelines.

3.	Any Other Special Selection Arrangements:

3.1. Least-cost Selection

3.2. Selection Based on the Consultant’s Qualifications

4.	Consultancy Assignments with Selection Methods and Time Schedule

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ord. No. | Ref. No. | Description of Assignment | Estimated Cost | Selection Method | Review by Bank (Prior / Post) | Expected Proposals Submission Date | Comments |
| 1 | 09/C/CAB/11 | Technical Assistance to modernize and harmonize legal and regulatory framework the ICT Sector |  | QCBS | Prior | March 21, 2013 | Already opened |
| 2 | 10/C/CAB/11 | Technical assistance to perform technical and financial annual audits of the ACE SPV |  | LCS | Post | January 28, 2014 |  |
| 3 | 04/C/CAB/12 | Auditing services for the project |  | LCS | Prior | December 13, 2012 | Process of recruitment completed |
| 4 | 11/C/CAB/11 | Technical Assistance to improve access to ICT service in rural areas and to structure PPP investments |  | IC | Prior | April 12, 2013 |  |
| 5 | 01/C/CAB/13 | Technical Assistance in journalism for the mid-term evaluation of the project |  | IC | Post | April, 9 2013 |  |
| 6 | 02/C/CAB/13 | Technical Assistance in monitoring and evaluation for the mid-term evaluation of the project |  | IC | Post | April, 9 2013 |  |
| 7 | 01/C/CAB/12 | Recruitment of Technical Advisor |  | SSS | Prior | February, 27 2013 | Process of recruitment completed |
| 8 | 06/C/CAB/12 | Recruitment of Procurement Specialist |  | SSS | Prior | November 29, 2013 |  |
| 9 | 07/C/CAB/12 | Recruitment of accountant |  | SSS | Prior | November, 29 2013 |  |
| 10 | 08/C/CAB/12 | Recruitment of Project Coordinator |  | SSS | Prior | November, 29 2013 |  |
| 11 | 09/C/CAB/12 | Recruitment of Financial Manager |  | SSS | Prior | November, 29 2013 |  |

Original

Assistência Técnica em jornalismo para a avaliação de meio percurso do projeto

##### IV.	Implementing Agency Building Activities with Time Schedule

- In this section the agreed Capacity Building Activities (some items could be from CPAR recommendation) are listed with some schedule

| Ord. No. | Expected outcome / Activity Description | Estimated Cost | Estimated Duration | Start Date | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |

# Text boxes

76381