Republic of Malawi

Ministry of Finance, Economic Planning and Development

Malawi Watershed Services Improvement Project (MWASIP)

STAKEHOLDER ENGAGEMENT PLAN (SEP)

January 2020

Table of Contents

List of Acronyms/Abbreviations	ii

1.0 INTRODUCTION	1

1.1 Background	1

1.2 Project Description	1

2.0 STAKEHOLDER IDENTIFICATION AND ANALYSIS	6

2.1 Description of Stakeholders Roles and Responsibility	6

2.2 Disadvantaged and Vulnerable Individuals/Groups  and Gender Mainstreaming	17

3.0 STAKEHOLDER ENGAGEMENT PLAN	18

3.1 Feedback Mechanism	21

3.2 Proposed strategy for information disclosure	21

3.3 Strategy for consultations	26

4.0 RESPONSIBILITIES AND RESOURCES FOR IMPLEMENTING STAKEHOLDER ENGAGEMENT ACTIVITIES	35

4.1 Management functions and responsibilities	35

4.2 Resources Requirements	35

5.0 GRIEVANCE REDRESS MECHANISM	38

5.2 GRM Stages	39

5.3 Processes and Institutional Arrangements	40

5.4 Gender Based Violence and Sexual Exploitation and Abuse (GBV and SEA)	42

6.0 MONITORING IMPLEMENTATION OF THE PLAN	43

ANNEX 1: Community Grievance Log & Resolution Form	45

ANNEX 2: Workers’ Grievance Log & Resolution Form	48

ANNEX 3: District Grievance Log & Resolution Form	51

ANNEX 4: District Grievance Redress Mechanism Register	54

ANNEX 5: PMSU Grievance Log & Resolution Form	55

ANNEX 6: List of Stakeholders Consulted during Preparation of the SEP and issues raised	58

ANNEX 7: Views of stakeholders Consulted	69

# List of Acronyms/Abbreviations

| ADC | Area Developement Committee |
| --- | --- |
| CGRMC | Community Grievance Redress Managment Committee |
| CMCs | Catchment Management Committees |
| CRWB | Central Region Water Board |
| CSA | Climate Smart Agriculture |
| DEC | Disttrict Executive Committee |
| ESCP | Environmental and Social Commitment Plan |
| ESIA | Environmental and Social Impact Assessment |
| ESMP | Environmental and Social Management Plan |
| FAO | Food and Agriculture Organisation |
| GoM | Government of Malawi |
| GRM | Grievance Redress Mechanism |
| GRMC | Grevance Redress Managment Committee |
| LWB | Lilongwe Water Board |
| MDA | Ministries, Deaprtments and Agents |
| MEPA | Malawi Environmental Protection Agency |
| MoAIWD | Ministry of Agriculture Irrigation and Water Development |
| MoFEPD | Ministry of Finance Economic Planning and Development |
| MoGCDSW | Ministry of Gender Childern Disability and Social Welfare |
| MoLGRD | Ministry of Local Government and Rural Development |
| MoNREM | Ministry of Natural Resources Energy and Mining |
| NFLRS | National Forest and Landscape Restoration Strategy |
| NWRA | National Water Resources Authority |
| PAP | Project Affected Person |
| PES | Payment for Ecosystem Service |
| PMSU | Project Management Support Unit |
| PMSUGRMC | Project Management Support Unit Grievence Redress Management Committee |
| PSC | Project Steering Committee |
| PTC | Project Technical Committee |
| RP | Resettlement Plan |
| SRBMP -1 | Shire River Basin Management Project -I |
| TT | Technical Team Member |
| VDC | Village Development Committee |
| VNRMC | Village Natural Resources Managment Committee |
| WGRMC | Workers Grievance Redress Mechanis |

# 1.0 INTRODUCTION

## 1.1 Background

Malawi’s water resources are under threat from severe land degradation and loss of forest cover.  Critical watersheds are becoming degraded leading to reduced water availability, deteriorating water quality, increased vulnerability to droughts and floods, reduced energy security and reduced agricultural productivity.  The underlying drivers of land degradation in Malawi are well known. These include a growing demand for agricultural land due to increased population pressure and reduced agricultural productivity; insecure land tenure which reduces incentives to invest in soil and water conservation measures; and limited access to markets and rural finance.

Efforts to address land degradation are hampered by a multitude of factors.  The major challenge is the weak institutional capacity for natural resource management at both national and local levels and inadequate funding for these activities in local government budgets. With insufficient resources, weak capacity and incentives, local governments are generally unable to play an effective role in addressing land degradation at the local level. To reverse landscape degradation and protect watersheds, Malawi needs to invest at scale in the protection of renewable natural resources and their restoration where appropriate and cost-effective, using a broad suite of interventions. These will include sustainable forest management and restoration interventions, development of water management infrastructure, scaling-up of climate smart agriculture and resilient livelihoods. At the same time, Government of Malawi (GoM) needs to invest in strengthening institutions and improving the monitoring, management and use of hydro-meteorological information.

## 1.2 Project Description

The project development objective (PDO) of the proposed project is to increase adoption of sustainable landscape management practices and improve watershed services in targeted watersheds.

The proposed project will support GoM’s National Forest and Landscape Restoration Strategy (NFLRS). The overall objective of the NFLRS is to restore degraded landscapes for improved water and energy security, agricultural productivity and livelihoods. The project will contribute to achieving this objective by investing in restoration activities in selected priority watersheds, while at the same strengthening institutions and information for resilience and sustainability.  The project will use, where appropriate, community‐led landscape approaches—that is, an integrated approach to sustainably manage natural resources for multiple purposes and functions.

The project scope consists of three components which contribute to the PDO.  Below is a brief description of the activities under each component and expected results.

Component 1 – Scaling up Landscape Restoration (US$53 million)

This component aims to scale up landscape restoration interventions in the middle and upper Shire River Basin while enhancing the livelihoods of small-holder farming communities, addressing climate change vulnerabilities and improving and/or preserving the carbon sequestration capacity of the watershed. Specifically, the component will finance (i) performance-based grants for restoration of approximately 95,000 ha of degraded landscapes in the middle and upper Shire; (ii) matching grants for 200 farmer groups and 60 agri-enterprises to enhance agricultural-based livelihoods and boost household incomes; (iii) advisory services and capacity building on sustainable landscape management practices, including climate-smart agriculture practices and silvicultural techniques, targeting approximately 15,000 people and comprising of farmers, agri-entrepreneurs, private tree growers and associations of smallholder tree growers, catchment management committees (CMCs), village natural resource management committees (VNRMCs) and district extension workers; (iv) a social marketing campaign to influence farmer behavior with respect to adoption of sustainable landscape management practices; (v) support to undertake local-level participatory land-use planning, land demarcation, adjudication and registration of 20,000 ha of land in the target area to provide security of tenure for approximately 16,000 small-holder farmers.

Component 2 – Improving Watershed Services (US$82 million)

This component aims to maximize the benefits people and communities obtain from managing watersheds sustainably, as a basis for developing institutional and financing mechanisms needed to sustain restoration activities beyond the project period. The project will invest in improving watershed services, focusing primarily on provisioning services and regulating services, and to some extent cultural, recreation and amenity services, given that Malawi’s most iconic national parks and wildlife reserves are in the Shire River basin. More specifically, the component will finance (i) performance-based grants to selected watershed management institutions to implement their institutional development plans aimed at improving watershed services; (ii) technical assistance and the initial capital required to establish a pilot market-based mechanism for the provision and maintenance of selected watershed services; and (iii) a package of enabling infrastructure and climate information services to maximize the livelihood benefits from improved watersheds, and to enhance the resilience of both the farming community and the watershed.

Enabling infrastructure investments will include (a) development of 38 multipurpose water source infrastructure (i.e. 10 small dams, 20 rainwater harvesting structures, and 8 high yielding boreholes, etc) and associated conveyance infrastructure to increase access to water for multi-purpose use for approximately 42,000 people, while at the same time protecting people from the destructive impacts of water (floods); and (b) last-mile infrastructure to support small-holder producer groups to improve productivity, add value to their produce and gain access to markets, including construction of 10 small-medium scale irrigation systems to provide irrigation services on approximately 2,400 ha of cropland and benefiting approximately 5,000 farmers; construction of rural feeder roads, bridges, and market centers to improve access to markets; and installation of renewable energy systems (solar) and clean water for value addition, where required. To improve climate information services, the component will finance competitive grants to private sector innovators to develop and market a suite of hydrological, weather and climate products and services to enable climate-informed decision-making by different watershed users (including smallholder farmers and agri-enterprises, energy and water utilities, dam operators, insurance companies, etc) using data from the existing and/or improved ground-based observation network managed by both the Department of Climate Change and Meteorological Services (DCCMS) and National Water Resources Authority (NWRA), and supplemented as necessary with other sources (e.g. satellite-based data). At least one of the products/services developed will be an agro-weather service, capable of serving at least 8,000 farmers with agro-weather information services.

Component 3 –Technical and Project Management Support (US$25 million)

This component aims to strengthen MoAIWD’s capacity to implement the proposed project in partnership with other line ministries, departments, and agencies, and to monitor and evaluate its development impact. The component will finance (i) technical assistance for the preparation of future phases of the project, including delineation of priority (hotspot) catchments in Linthipe, Bua and Dwangwa river basins; forming CMCs, preparing catchment managemet plans and micro-catchment plans; and carrying out feasibility studies and engineering designs for enabling infrastructure investments identified in the catchmemt management plans; (ii) technical assistance and capacity building on biophysical and ecological monitoring to track changes in the targeted watersheds as a result of project interventions; (iii) impact evaluations to build the evidence-base to inform future landscape restoration projects; (iv) project management support to the multi-sectoral technical team on project management, financial management, procurement, monitoring and evaluation, and environmental and social standards implementation; and (iii) incremental operating costs associated with day-to-day management of the project and for coordination with different sectoral agencies/departments at national, district and local levels.

  - Objectives

This Stakeholder Engagement Plan (SEP) seeks to contribute to a coordinated and continued engagement of all relevant players (including affected persons and interested parties) throughout the project cycle. The purpose of the stakeholder engagement plan is to present a strategy for engaging stakeholders of the project to ensure that they understand the project and can provide their feedback and input into the project. This SEP describes the nature of the anticipated stakeholders as well as their information requirements, timing and methods of their engagement throughout the lifecycle of the project. Specifically therefore, this stakeholder engagement plan aims to;

- Identify and outline effective strategies of collaboration among stakeholders of the project

- Promote widespread acceptability and participation of the project interventions among the target beneficiaries

- Identify potential barriers that will negatively affect the accelerated implementation of the project and address them collectively

  - Stakeholder Consultation in the Preparation of MWASIP

During the project preparation phase, consultation with stakeholders at community, district and national level were undertaken. At National and district level, strategic government ministries, departments, non-state actors, Non-Governmental organizations were engaged to draw out lessons learned in the previous project and other similar projects. At local level, communities around proposed project areas and local leaders were consulted. These stakeholders provided inputs into the project design/preparation and implementation. Among other issues raised during the consultation process include the following:

- Sourcing of labour force from surrounding communities;

- Funding modalities especially district-based activities;

- Prevention of child labour;

- Occupational safety and health issues;

- Minimizing potential and unintended negative consequences of the project activities;

- Availability of adequate resources for the project; and

- Processes of compensation to individuals whose livelihood has been affected by the project activities.

The objective of each level of consultation has been highlighted in the Table 1 below with summary of the issues. Annexes 6 and 7 provide list of stakeholders consulted and details of the issues raised during consultations, respectively.

Table1: Issues from MWASIP Preparation Consultation

| Engagement Activity | Objective | Targeted Stakeholders | Key issues raised | Time |
| --- | --- | --- | --- | --- |
| National stakeholder consultations | Collect views on the design and implementation arrangement of the project, environmental and social risks, mitigation measures, grievance redress mechanisms and Stakeholder engagement plan | Representatives of Government MDAS, Development Partners, and NGOs | Funding to District Councils should be done through a separate account and disbursement of funding to District Councils should be performance based as this will bring seriousness in the implementation of project activities; During the implementation of SRBMP-1, it was difficult to implement ESMPs due to inadequate resources | October 2019 |
| District level Stakeholder consultations | Collect views on the design of the project, environmental and social risks, mitigation measures, grievance redress mechanisms and Stakeholder engagement plan | Members of the District Executive Committees and its Subcommittees | Funding to District Councils should be done through a separate account Recommendation that District Councils should have a project coordinator (employed under MWASIP) who will be coordinating all project activities at District level other than use of ISP Workers under the project should have compensation (if injured at work), Personal Protective Equipment, first Aid kit | October 2019 |
| Community level Stakeholder consultations | Collect views lessons learned in the previous or related project, challenges, social risks and their mitigation measures | Community members, and extension workers | Workers under the project should have the opportunity to be compensated (if injured at work); use Personal Protective Equipment, availability of first Aid kit Compensation should be provided to people that will lose land and livelihoods due to construction works under the project | October, 2019 |

# 2.0 STAKEHOLDER IDENTIFICATION AND ANALYSIS

## 2.1 Description of Stakeholders Roles and Responsibility

Integrated water resources and catchment management is the main approach that will be followed in the implementation of MWASIP. Therefore, the design and delivery of each of project’s components will involve several supporting partners led and coordinated by the government of Malawi through relevant ministries, departments and agencies. MWASIP will build on the SRBMP I but also existing decentralized implementation structures and arrangements.

At national level, the Ministry of Agriculture Irrigation and Water Development (MoAIWD) will be the lead Government Institution working in close cooperation with Ministry of Natural Resources Energy and Mining, Ministry of Lands Housing and Urban Development, Department of Climate Change and Meteorological Services, Ministry of Finance, Economic Planning and Development, Ministry of Local Government and Rural Development, and Department of Disaster and Risk Management Affairs. At district council level, the stakeholders including District Executive Committees and other structures remain instrumental to support implementation and feedback. At community level, community structures such as the Catchment Management Committee and the Village Level Natural Resources Management Committee including beneficiaries are important groups that will directly be active participants in the project and the success of the project is underpinned by mostly the outcomes generated by the action of the beneficiaries. Table 2 provides list of MWASIP stakeholders at National, District and Community level according to project components and subcomponents. Table 3 provides a description of each of the key national, district and community level stakeholders including their roles and interests.

Table 2: List of MWASIP stakeholders at National, District and Community level according to project components and subcomponents

| Project Components |  | Stakeholders at National, District and Community Level |  |  |
| --- | --- | --- | --- | --- |
| Sub Components | Sub component Description | National level | District level | Community level |
| 1. Scaling up Landscape Restoration |  |  |  |  |
| 1.1 Performance-based grants for landscape restoration | Will provide performance-based grants to Catchment Management Committees (CMCs), Village National Resource Management Committees (VNRMCs), Community groups and private sector to scale up landscape restoration in the upper and middle Shire. | MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, NWRA, DCCMS, MoLHUD | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, CMCs, VNRMCs, VDCs, ADC, traditional leaders, small to medium forest enterprises, Wood Producer Associations |
| 1.2–Matching grants for enhancing agricultural-based livelihoods | Will finance matching grants for farmer groups and Agri-enterprises to improve agricultural productivity and commercialization and to boost household incomes | MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, DCCMS, MoLHUD | District Council Members, DEC, NGOs/CSOs, | Targeted beneficiaries Farmer Groups, VDCs, ADC, Agri-enterprises (i.e. aggregators, processors etc) Traditional Leaders, |
| 1.3– Advisory, Capacity Building and Social Marketing Services | Provision of advisory, capacity building and social marketing services to close existing SLM knowledge and skills gaps in the farming community and extension services to support transition from subsistence farming to farming as a business (including formation of farmer groups, CMCs and VRMCs) | MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, NWRA, DCCMS | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, Farmer Groups, Agri-enterprises, CMCs, VNRMCs, VDCs, ADC, WUAs, Traditional Leaders |
| 1.4 – Support to Land Registration | Provision of support to land registration processes in target catchment areas, including demarcation titling, adjudication and registration of land, | MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, MoLHUD | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries including women, Child headed households, Farmer Groups, WUAs, CMCs, VDCs, ADC, Traditional Leaders |
| 2. Improving Watershed Services |  |  |  |  |
| 2.1–Performance-based grants selected watershed management institutions | Provision of Performance-based Grants to selected watershed management institutions to implement their institutional development plans aimed at improving watershed services. | MoFEPD, MoAIWD, MoNREM, MoLGRD, DNPW, MoGCDSW, NWRA, DoF, , MoLHUD | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, VDCs, ADC, CMCs, VNRMCs, Traditional Leaders |
| 2.2 - Piloting Market-Based Mechanism for the Provision of Selected Watershed Services | Provision of technical assistance and initial capital to support piloting of market-based mechanism for the provision and maintenance of selected watershed services, including: (i) technical assistance for design and monitoring of a Payment for Watershed Services (PWS) scheme for sediment reduction; and (ii) payments to eligible beneficiary farmers upon achievement of sediment reduction targets agreed in the PWS contracts. | MoFEPD, MoAIWD, MoNREM, MoLGRD, DNPW, MoGCDSW, NWRA, DoF, , MoLHUD, LUANAR, EGENCO, | District Council Members, DEC, NGOs/CSOs, BWB, SRWB | Targeted beneficiaries, Farmer Groups,VDCs, ADC, CMCs, VNRMCs, Traditional Leaders |
| 2.3 - Enabling Infrastructure and Climate Information Services | Provision of enabling infrastructure and climate information services, including: (i) investments in enabling infrastructure; and (ii) provision of competitive grants to the private sector to develop hydrological, weather and climate products and service | MoFEPD, MoAIWD, MoNREM, MoLRD, MoGCDSW, NWRA, DCCMS,DoDMA, MEPA MoLHUD | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, farmer Groups, Project Affected Persons, VDCs, ADC, WUAs, traditional leaders |
| 3. Technical and Project Management Support |  |  |  |  |
| 3.1 – Technical assistance for preparation of future phases of the project | Will support preparation of future phases of the project | MoFEPD, MoAIWD, MoNREM. MoLRD, MoGCDSW, NWRA, DCCMS, DoDMA, MEPA MoLHUD, LWB, CRWB | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, VDCs, ADC, traditional leaders |
| 3.2 - Biophysical and ecological monitoring services for Malawi’s watersheds | Will provide technical assistance and capacity building on biophysical and ecological monitoring of Malawi’s landscapes, as well as impact evaluation of landscape management practices promoted by the project | MoFEPD, MoAIWD, MoNREM. MoLRD, MoGCDSW, NWRA, DCCMS, DoDMA, MEPA MoLHUD | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, NVRMCs, CMCs, VDCs, ADC, traditional leaders |
| 3.3 – Project management support | Provision of Project management support to the multi-sectoral technical team on project management, financial management, procurement, monitoring and evaluation, and environmental and social standards implementation; a | MoFEPD, MoAIWD, MoNREM. MoLRD, MoGCDSW, NWRA, DCCMS, MoLHUD | District Council Members, DEC, NGOs/CSOs | Targeted beneficiaries, CMCs, VNRMCs,VDCs, ADC, traditional leaders |

Table 3: Description of stakeholders and their roles, interests and needs

|  | Description of Stakeholder | Expected Role | Information needs and interests |
| --- | --- | --- | --- |
| A | Community Level |  |  |
| 1 | Targeted Beneficiary households These are farmers and their household members which the project will identify to benefit from the interventions | Contribute to the design of the project in order to maximize the benefits from the project interventions. They are also the main implementers of the project interventions | Information on the selection process, design, clear description of the project’s expectations and implementation modalities and the impact/project area |
| 2 | Project Affected Persons/Households These are persons and households that may be adversely affected by the project’s interventions | Support project activities’ implementation and create a conducive environment despite the possible undesirable consequences brought by the project | Information on project, impacts and its activities including implementation modalities |
| 3 | Members of Project target communities These are members of the communities from which beneficiaries of the project will be identified | Support the development and implementation of the project. They will also support in providing feedback on the impact of the project | Information on the selection process, design, clear description of the project’s expectations and implementation modalities and the impact/project area |
| 4 | Community leaders These may be traditional, religious or political leaders who have influence in the communities where the project will be implemented | Support implementation of programs and assist in community mobilization and participation | Their expected roles in the project, project activities and the expected results/outputs |
| 5 | Development Committee members These are members of CMCs and VNRMCs that will be established as provided for in the legislation. This will also include members of the Area Development Committees (ADCs) which are operational at traditional Authority (TA) level and Village Development Committees (VDCs) | Mainstream and Support the development and implementation of the project. They also act as structures to provide feedback on the progress of the project. CMCs and VNRMCs will also be the main GRMCs at community level. | Project implementation work plans and progress reports |
| 6 | Community Extension Workers These are staff of government departments and agencies who work directly with communities and act as a link with district officials involved in the project. These include community development Assistants (CDAs), Health Surveillance Assistants (HSAs), Agricultural Extension Development Officers (AEDOs), Forestry Assistants (FAs), Water Monitoring Assistants, Park Rangers, and volunteers. | Facilitate delivery of project interventions to communities and the first interface on GRM after the community level. | Project implementation work plans and progress reports |
| B. | District Level |  |  |
| 1 | District Council and subcommittees This is a political arm of government at district level and is constituted by elected Councillors and Members of Parliament from the district. It also includes Traditional Authorities who do not have voting rights. The Council is chaired by Chairperson elected by the Councillors. The District Commissioner serves as secretary to the council. | It’s a decision-making body on all development matters taking place in the districts. They are expected to support the implementation of project activities and provide feedback to PMSU. They will also form another level of the GRM. | Project concept, implementation work plans and progress reports |
| 2 | The District Executive Committee and Sub-committees This is the technical arm of the government at district level and comprises of heads of government departments, Representatives of NGOs and service providers working in the district, and representatives of interest groups. It is chaired by the District Commissioner. The committee has several thematic sub-committees focusing on areas such as agriculture, health, environmental and natural resources, monitoring and evaluation, education, training and capacity building and social support. | Provide technical guidance on all development matters taking place in the district. They are expected to provide both oversight and direct support in the implementation of the activities. | Project concept, implementation work plans and progress reports |
| C. | National Level |  |  |
| 1. | Ministry of Finance, Economic Planning and Development (MoFEPD) | Management of project resources and overall oversight of the project | Financial information from the project and project implementation progress reports |
| 2 | Ministry of Gender, Children, Disability and Social Welfare (MoGCDSW) | Provide technical guidance on gender equality and sexual exploitation prevention, Gender based violence and any other relevant social challenges. | Project implementation plans and monitoring reports |
| 3 | Ministry of Local Government and Rural Development (MoLGRD) This ministry oversees decentralized institutions and functions that are part of the local government set up at district and community level. | Provide guidance on local governance issues affecting the project and demonstrate Government’s support towards the project | Project concept, implementation progress reports and challenges requiring action |
| 4 | Ministry of Natural Resources Energy and Mining (MoNREM) Hosts the Environmental Affairs Department which has a regulatory mandate on Management of environmental and social issues associated with Projects. It also hosts the Department of Forest and Department of Climate Change and meteorological services | Apart from providing the technical support on implementation project activities (forest management activities), the Ministry will support planning, implementation and monitoring of ESF instruments of the project | Project concept, implementation progress reports and challenges requiring action (including ESF) |
| 5 | Ministry of Agriculture, Irrigation and Water Development (MoAIWD) Ministry responsible for promotion and management of agricultural, water and sanitation related activities | Provide policy and technical guidance on agricultural related livelihood activities but also water resources management and catchment management interventions. | Project concept, implementation progress reports and challenges requiring action |
| 6 | Ministry of Labour Skills and Innovation | Provide policy guidance on employment/labour issues (including labour related GRM issues) and requirements | Implementation progress reports and challenges requiring action |
| 7 | Ministry of Trade, Industry and Tourism - Department of Tourism It hosts the Department of National Parks and Wildlife one of the key institutions to implement project activities | Implementation of project activities and monitor project progress | Project concept, implementation progress reports and challenges requiring action |
| 8 | Ministry of Lands Housing and Urban Development | Provide technical and policy direction on land administration issues, Implementation of some project activities and monitoring of project progress | Project concept, implementation progress reports and challenges requiring action |
| 9 | Ministry of Transport and Public Works | Provide technical support on designs, and quality assurance of market infrastructures and feeder roads. | Project concept, implementation progress reports and challenges requiring action |
| 10 | National Water Resources Authority This is an independent regulator for the water resources management and development and catchment management. | Providing regulatory oversight on water resources management and catchment management. Also serve in the project steering committee | Project concept, implementation progress reports and challenges requiring action |
| 11 | Malawi Environmental Protection Agency, (MEPA) | Implementation of project activities |  |
| C2 | Development Partners |  |  |
| 1 |  |  |  |
| 2 | Millennium Challenge Account, MCA | Technical support and sharing lessons learned | Programme Implementation updates |
| 3 | Food and Agriculture Organization, FAO | Technical support and sharing lessons and best practices | Programme Implementation updates |
| C3 | Private Sector and Non-state Actors |  |  |
|  | EGENCO | Among the main beneficiaries of the catchment management interventions. Provide technical support in the management of the Kamuzu Barrage Unit | Programme Implementation updates |
|  | Blantyre Water Board | Among the main beneficiaries of the catchment management interventions. | Programme Implementation updates |
|  | Southern Region Water Board | Among the main beneficiaries of the catchment management interventions | Programme Implementation updates |
|  | Illovo | Among the main beneficiaries of the catchment management interventions | Programme Implementation updates |
|  | LWB | Implementation of project activities | Project concept, implementation progress reports and challenges requiring action |
|  | CRWB | Implementation of project activities | Project concept, implementation progress reports and challenges requiring action |
| C4 | Non-Governmental Organisations |  |  |
|  | Emmanuel International | sharing lessons of similar interventions. There also exist a possibility of being included in the CMCs but also being engaged by the CMCs for implementation of project interventions. | Project concept, implementation progress reports and challenges requiring action |
|  | CADECOM | sharing lessons of similar interventions. There also exist a possibility of being included in the CMCs but also being engaged by the CMCs for implementation of project interventions. | Project concept, implementation progress reports and challenges requiring action |
|  | Women’s Forum – NENO | sharing lessons of similar interventions. There also exist a possibility of being included in the CMCs but also being engaged by the CMCs for implementation of project interventions. | Project concept, implementation progress reports and challenges requiring action |
|  | Care Malawi | sharing lessons of similar interventions. There also exist a possibility of being included in the CMCs but also being engaged by the CMCs for implementation of project interventions. | Project concept, implementation progress reports and challenges requiring action |
|  | Shire BEST | sharing lessons of similar interventions. There also exist a possibility of being included in the CMCs but also being engaged by the CMCs for implementation of project interventions. | Project concept, implementation progress reports and challenges requiring action |

## 2.2 Disadvantaged and Vulnerable Individuals/Groups and Gender Mainstreaming

While the project envisages to transform different communities and create a lasting impact in the shire basin, the probability of certain groups of people feeling discontent is possible. These people could be beneficiaries or non-beneficiaries of the project. Other groups are susceptible to exclusion from, and/or are unable to fully participate in the mainstream consultation processes and as such may require specific measures and assistance to ensure adequate inclusion in project activities. Women and children, elderly, disabled and chronically ill are oftentimes the most vulnerable because of their limited access to information due to physical, social, cultural and structural barriers within the communities. These categories of people will be given particular attention through targeted methods that will enable information sharing and understanding of the nature of project activities and the anticipated positive and potential negative impacts of the project as well as their expectations. Specific meetings and focus groups as well as individual household visits with these groups of people with specific and tailored messages will be used in consideration of their existing challenges.

Another envisaged challenge is low literacy levels in some of the targeted communities that will make it difficult for beneficiaries to read and understand written information related to the project. This challenge is even more exacerbated if the documents are in English. These groups of people will be engaged through interpersonal communication approaches such as meetings, demonstrations, focus group discussions, theatre, use of images and illustrations.

The non-beneficiary members of the target communities will also be engaged to ensure that they understand the project targeting processes and capacity and resource limits so that they don’t feel neglected. This situation may likely be experienced in the disbursement of the community level matching grants.

In many communities, women and girls, despite bearing a huge burden of care and responsibilities, their participation especially where grants and compensations are being made, is very minimal. Therefore, to ensure equal participation of men and women at every level of project implementation, deliberate efforts will be made according to the 2013 Gender Equality Act with an aim of improving the quality of life of women and girls. Women participation in committees will also be encouraged and where any incidences of harassment and abuse, the responsible committees will ensure such cases are prevented and if they occur, they are successfully concluded.

# 3.0 STAKEHOLDER ENGAGEMENT PLAN

The MWASIP, due to its design will include stakeholder engagement during all phases of the project cycle to ensure that every stakeholder is aware of the project’s planned activities, scope and expected results. Table 4 outlines the stakeholder engagement plan outlining the timing and methods of engagement. The purpose of the engagement plan for this project is to:

- Consult stakeholders on the proposed project design, anticipated environmental and social risks and impacts, mitigation measures, and environmental and social risk management instruments

- Provide regular information on the implementation progress and feedback to stakeholders and any other emerging issues throughout the project cycle.

Table 4: Stakeholder Engagement Plan

| No. | Project Phase | Engagement Activity | Objective | Targeted Stakeholders | Time Frame |
| --- | --- | --- | --- | --- | --- |
| 1 | Project Preparation Phase | National stakeholder consultation meetings; communication materials | Collect views on the design of the project, environmental and social risks, restoring degraded land, livelihood measures, mitigation measures, grievance redress mechanisms, Stakeholder engagement plan, PF, ESIA, ESMPs and RPs | Representatives of Government MDAS, Development Partners, and NGOs | September to October 2019 |
|  |  | District level Stakeholder consultations; communication materials | Collect views on the design of the project, environmental and social risks, mitigation measures, grievance redress mechanisms and Stakeholder engagement plan, PF,ESMF and RPF | Members of the District Executive Committees and its Subcommittees | September to October 2019 |
|  |  | Community level Stakeholder consultation meetings; radio messages | Collect views lessons learned in the previous or related project, challenges, environment and social risks and their mitigation measures, ESMF, PF, and RPF | Community members and extension workers | September to October, 2019 |
| 2 | Project Implementation Phase | Project inception meetings with National and District Stakeholders; IEC materials | Provide feedback on approved project design and orient district level stakeholders on their roles in restoring degraded land, livelihood measures and the preparation of ESF instruments such as the ESIAs, ESMPs, PF and RPs. | National and District stakeholders | July to September 2020 |
|  |  | Community mobilization meetings; FGD; radio messages; IEC materials | Mobilize and prepare target communities for project implementation and formation of subproject implementation structures, determination of PAPs, identification of vulnerable groups, and preparation of ESF instruments such as the ESIAs, ESMPs, PF, RPs and the GRM. | Members of target beneficiary communities, Project affected persons/households, ADCs, VDCs, traditional, religious and political leaders, | August 2020 to to December 2022 |
|  |  | Project implementation monitoring and supervision meetings; IEC materials | Provide and obtain updated information that can support on project performance | National, district, and community level stakeholders including beneficiary communities, Project affected persons/households | Ongoing throughout project implementation |
|  |  | Project review meetings with selected stakeholders from National, District and Community level (including PTC and PSC); FGD; IEC materials | Provide and get periodic feedback on project implementation progress and any emerging issues | Selected National, District and Community level stakeholders including beneficiary communities, Project affected persons/households | Continuous throughout project implementation (on quarterly basis but also as and when need be) |
| 3 | Project Close Out Phase | Project close out meetings | Increase the stakeholders’ understanding on the project exit strategy | Beneficiary communities and groups, national and district stakeholders | December 2025 |

## 3.1 Feedback Mechanism

The feedback from consultations made at different levels during the project cycle will inform project design process, improve implementation efficiency and ensure that the project has an effective exit strategy. The project will ensure that the consultation platforms provided for are well facilitated and provide enough time and resources for stakeholders to give feedback. For community meetings, feedback will be collated through designated rapporteurs and the GRM structures will be designed to receive complaints as well as feedback. The Project Management Unit will be the main institution responsible for receiving feedback and ensure that issues raised are addressed.

## 3.2 Proposed strategy for information disclosure

While all the project information is public, appropriate information to various targeted groups will be provided including the availability of the grievance redress mechanism. Such information will also be dependent on the project cycle including nature of the project design, the anticipated environmental and social risks and impacts, the proposed mitigation measures, the stakeholder engagement plan, and how stakeholder views were incorporated in the project design and management of environmental and social risks.

The project will use a combination of methods to disclose information pertaining to the project in manner that is commensurate with the nature of the identified stakeholders and environmental and social sensitivity of the project. For community level stakeholders, information will mostly be disclosed through public meetings, information briefs, posters, illustration, radio programmes and interactive events organized within the communities. Deliberate efforts will be made to ensure that vulnerable groups of people such as women and children, the elderly and disabled are adequately represented and heard in such meetings.

At National and District level, disclosure of information will be done through meetings with the representatives and members of relevant MDAs, committees and sub-committees. Printed and electronic copies of relevant project documents will be made available to stakeholders through appropriate designated places within reach of stakeholders.

Communication to stakeholders on information disclosure will be conveyed through appropriate means depending on targeted stakeholders. Mostly, the project will use written forms of communication in form of letters and electronic mails, community radio stations where available, and interactive meetings.

Table 5 summarizes the key methods that will be used for disclosure of project information at different stages of the project.

Table 5: Methods for disclosure of project information

| Project stage | List of information to be disclosed | Target stakeholders | Methods proposed | Timeline | Responsibilities |
| --- | --- | --- | --- | --- | --- |
| Project Preparation | Project Design Summary or Project Appraisal Report | National- MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, NWRA, DCCMS, MoLHUD Districts-DEC, DESC Community-VDC, CMC, VNRMC, VDC, Traditional Leaders, Women, Girls and Vulnerable Groups | Inception workshops/meeting, Community Meetings, Events, and gatherings | April - June 2020 | PMU and TT members |
|  | Stakeholder Engagement Plan |  |  |  |  |
|  | Environmental and Social Commitment Plan, |  |  |  |  |
|  | Resettlement Policy Framework |  |  |  |  |
|  | Labour Management Procedures |  |  |  |  |
|  | Environmental and Social Management Framework |  |  |  |  |
| Project implementation | Project Progress Reports Stakeholder Engagement Plan Environmental and Social Commitment Plan Resettlement Policy Framework Labour Management Procedures Environmental and Social Management Plan RAP GRM Manual for administration of performance-based grants for landscape restoration Grant manual for agri-based livelihood grants and plantation forestry grants | National- MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, NWRA, DCCMS, MoLHUD Districts-DEC, DESC Community-VDC, CMC, VNRMC, VDC, Traditional Leaders, Women, Girls and Vulnerable Groups | PTC, PSC and district review meetings; supervision missions; and Reports, Community Meetings, Events, and gatherings, websites, newspapers | continuous (but on quarterly basis | PMU and TT members |
|  | Ground water exploratory study for Ntcheu | National- MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, NWRA, DCCMS, MoLHUD | Stakeholders and Community Meetings, Events, and gatherings | 2021 | PMU and TT members |
|  | Designs and Feasibility Study Report | Districts-DEC, DESC | Stakeholders and Community Meetings, Events, and gatherings | 2021 | PMU and TT members |
| Project Closure | Project Completion and evaluation Report | National- MoFEPD, MoAIWD, MoNREM. MoLGRD, MoGCDSW, NWRA, DCCMS, MoLHUD Districts-DEC, DESC Community-VDC, CMC, VNRMC, VDC, Traditional Leaders, Women, Girls and Vulnerable Groups | PTC, PSC and district review meetings; and Reports, Community Meetings, Events, and gatherings | December 2025 | PMU and TT members |

## 3.3 Strategy for consultations

The project employed a combination of methods to consult and engagement with stakeholders including interviews, focus group discussions, open meetings, field visits, use of ICT materials, radio messages and workshops as a means of carrying out consultations. Use of local languages in community meetings was necessary to ensure that participants fully understand what is being communicated and allow for full participation in terms of voicing views and providing feedback. Groups with specific information needs based on disability, gender, age, mobility or morbidity were accommodated through specific focus groups ensure equity in information sharing and exchange.

It is envisaged that consultations will continue to be conducted in the target districts and locations to enable participation of vulnerable and disadvantaged groups of people. Table 6 summarizes the key consultations that were done during project preparation and those that are planned to be undertaken.

Table 6: Summary of key consultations done during project preparation and those planned

| Project stage | Topic of consultation | Method used | Timeline | Aim of Consultations | Target stakeholders | Responsibilities |
| --- | --- | --- | --- | --- | --- | --- |
| Project Preparation | Project design | Workshops | Sept-Oct-19 | collect views, and inputs on the proposed project design and | National and District level stakeholders | Malawi Government Project Preparation Team |
|  |  | Focus Group discussions | Sept-Oct-19 | collect views, and inputs on the proposed project design from the disadvantaged groups | Community level stakeholders specifically the disadvantaged groups | Malawi Government Project Preparation Team |
|  |  | Community meetings with target stakeholders | Sept-Oct-19 | collect views, and inputs on the proposed project design orientation of stakeholders’ roles and responsibility | community level stakeholders | Malawi Government Project Preparation Team |
|  | Stakeholder Engagement Plan | Workshops | Sept-Oct-19 | collect views and inputs on the stakeholder engagements plan during different stages of the project including the grievance redress mechanism | National and District level stakeholders | Malawi Government Project Preparation Team |
|  |  | Focus Group discussions | Sept-Oct-19 | correct views and inputs on the stakeholder engagements plan during different stages of the project including the grievance redress mechanism | Community level stakeholders specifically the disadvantaged groups | Malawi Government Project Preparation Team |
|  |  | Community meetings with target stakeholders | Sept-Oct-19 | correct views and inputs on the stakeholder engagements plan during different stages of the project including the grievance redress mechanism | community level stakeholders | Malawi Government Project Preparation Team and |
|  | Environmental and Social Commitment Plan, | Workshops | Oct-19 | Collect views and inputs on the efficient ways of abating the potential negative externalities of the project | National and District level stakeholders | Malawi Government Project Preparation Team |
|  |  | Focus Group discussions | Oct-19 | Collect views and inputs on the efficient ways of abating the potential negative externalities of the project (specifically for the disadvantaged groups) | Community level stakeholders specifically the disadvantaged groups | Malawi Government Project Preparation Team |
|  |  | community meetings with target stakeholders | Oct-19 | Collect views and inputs on the efficient ways of abating the potential negative externalities of the project | community level stakeholders | Malawi Government Project Preparation Team |
|  | Resettlement Policy Framework | Workshops | Oct-19 | Collect views and inputs on the resettlement plan for the people who will be affected by the project | National and District level stakeholders | Malawi Government Project Preparation Team |
|  |  | Focus Group discussions | Oct-19 | Collect views and inputs on the resettlement plan for the people who will be affected by the project | Community level stakeholders specifically the disadvantaged groups | Malawi Government Project Preparation Team |
|  |  | community meetings with target stakeholders | Oct-19 | collect views and inputs on the resettlement plan for the people who will be affected by the project | community level stakeholders | Malawi Government Project Preparation Team |
|  | Labour Management Procedures | Workshops | Oct-19 | Collect views and inputs on issues to do with safety and health, fair treatment of workers, forced and child labour, promotion of gender equality and protection of women from gender-based violence at project sites and communities surrounding | National and District level stakeholders | Malawi Government Project Preparation Team |
|  |  | Focus Group discussions | Oct-19 | Collect views and inputs on issues to do with safety and health, fair treatment of workers, forced and child labour, promotion of gender equality and protection of women from gender-based violence at project sites and communities surrounding | Community level stakeholders specifically the disadvantaged groups | Malawi Government Project Preparation Team |
|  |  | community meetings with target stakeholders | Oct-19 | Collect views and inputs on issues to do with safety and health, fair treatment of workers, forced and child labour, promotion of gender equality and protection of women from gender-based violence at project sites and communities surrounding | community level stakeholders | Malawi Government Project Preparation Team |
|  | Environmental and Social Management Framework | Workshops | Oct-19 | Collect views and inputs on the potential environmental and social negative externalities of the project including abatement measures | National and District level stakeholders | Malawi Government Project Preparation Team |
|  |  | Focus Group discussions | Oct-19 | Collect views and inputs on the potential environmental and social negative externalities of the project including abatement measures (from disadvantaged groups) | Community level stakeholders specifically the disadvantaged groups | Malawi Government Project Preparation Team |
|  |  | Community meetings with target stakeholders | Oct-19 | Collect views and inputs on the potential environmental and social negative externalities of the project including abatement measures | Community level stakeholders | Malawi Government Project Preparation Team |
| Project Implementation | Project implementation Progress Review meetings | Workshops | Continuous on Quarterly (and when the need arises) | Review Project's implementation progress, challenges and provide technical and policy direction on project issues | National and District level stakeholders | National Project coordination team |
|  |  | Missions | continuous on quarterly (and when the need arises) | Review Project's implementation progress, challenges and provide technical and policy direction on project issues | All National District and community level stakeholders and the Bank | District councils with and National Project coordination team |
|  |  | Field visits | continuous on quarterly (and when the need arises) | understanding and validating implementation progress and challenges face by the project | All National District and community level stakeholders and the Bank, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  |  | Community Meetings | continuous on quarterly (and when the need arises) | understanding and validating implementation progress and challenges face by the project | All National District and community level stakeholders and the Bank, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  | Ground water exploratory study for Ntcheu | Workshops | 2020-2021 | Raise awareness of the study and brief the stakeholders on the study findings | All National District and community level stakeholders and the Bank | District councils with and National Project coordination team |
|  |  | Focus group discussions | 2020-2021 | Brief and raise awareness of the study to buy in community approval but also the stakeholders on the study findings | Community level stakeholders specifically the disadvantaged groups, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  |  | Community meetings | 2020-2021 | Brief and raise awareness of the study to buy in community approval but also the stakeholders on the study findings | community level stakeholders, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  | Designs and Feasibility Study Report | Workshops | 2020-2021 | Assess acceptability of the project by the stakeholders and potential negative externalities of the project | All National District and community level stakeholders | District councils with and National Project coordination team |
|  |  | Focus group discussions | 2020-2021 | acceptability of the project by the stakeholders and potential negative externalities of the project | Community level stakeholders specifically the disadvantaged groups, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  |  | community meetings | 2020-2021 | acceptability of the project by the stakeholders and potential negative externalities of the project | community level stakeholders, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  | Implementation Status of ESF instruments (ESIAs/ESMPs and RPs) | Review Meetings | Continuous on Quarterly | Following up implementation progress of the ESF instruments | All National District and community level stakeholders, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
| Project phase out | Project phase out meeting | Workshops | Dec-25 | Collect views and inputs on the project exist strategy and sustainability plans | All National District and community level stakeholders and the Bank | District councils with and National Project coordination team |
|  |  | Focus group discussions | Dec-25 | Collect views and inputs on the project exist strategy and sustainability plans | Community level stakeholders specifically the disadvantaged groups, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |
|  |  | Community meetings | Dec-25 | Collect views and inputs on the project exist strategy and sustainability plans | community level stakeholders, PAPs, beneficiaries and traditional leaders | District councils with and National Project coordination team |

# 4.0 RESPONSIBILITIES AND RESOURCES FOR IMPLEMENTING STAKEHOLDER ENGAGEMENT ACTIVITIES

## 4.1 Management functions and responsibilities

The Stakeholder Engagement activities will form part of the Environmental and Social Commitment Plan (ESCP).

The implementation arrangement for the project is piggy backed on the decentralized government structures at District and Community level. As such, stakeholder engagement activities at community level will mostly be done by extension workers who will be supported by the district project coordinating teams comprising of representatives of relevant departments at district council level.

At national level, the Implementation of the SEP will be coordinated by the Project Management Unit (PMU) in collaboration with Technical Team Members. The project preparation team is comprised of qualified and experienced people drawn from various relevant ministries that have a stake in the MWASIP. These include the ministries of Finance, Economic Planning and Development (MFEPD); Ministry of Agriculture, Irrigation and Water Development, Ministry of Local Government and Rural Development; Ministry of Lands, Housing and Urban Development, and Ministry of Natural Resources, Energy and Mining.

The Project Management Unit will have a qualified and dedicated Environmental and Social Specialist who will facilitate the implementation of the Stakeholder Engagement Plan. Overall management responsibility for implementing the SEP will rest with the Secretary for Agriculture Irrigation and Water Development.

The contact details for the Secretary for Irrigation and Water Development are as follows:

Ministry of Agriculture, Irrigation and Water Development

Department of Irrigation and Water development

P/Bag 390,

Lilongwe 3, MALAWI

Phone: (+265) 1 770 344/ 221

## 4.2 Resources Requirements

The project has allocated an indicative amount of funds amounting to US$145 thousand to facilitate stakeholder engagement activities including stakeholder engagement and grievance redress mechanism for the entire project period of five years. Table 7 provides estimated budget for key stake holder engagement activities.

Table 7: Estimated Budget Requirement

| Project Phase | Engagement Activity | Objective | Targeted Stakeholders | Cost estimates (US$) |
| --- | --- | --- | --- | --- |
| Project Preparation Phase | National stakeholder consultations | Collect views on the design of the project, environmental and social risks, mitigation measures, grievance redress mechanism, Stakeholder engagement plan, ESMF and RPF and disclosure of ESF instruments | Representatives of Government MDAS, Development Partners, and NGOs | 15,000 |
|  | District level Stakeholder consultations | Collect views on the design of the project, environmental and social risks, mitigation measures, grievance redress mechanism and Stakeholder engagement plan, ESMF and RPF, disclosure of ESF instruments | Members of the District Executive Committees and its Subcommittees | 12,000 |
|  | Community level Stakeholder consultations | Collect views lessons learned in the previous or related project, challenges, social risks and their mitigation measures, GRM, ESMF and RPF, disclosure of ESF instruments | Community members, and extension workers | 8,000 |
| Project Implementation Phase | Project inception meetings with National and District Stakeholders | Provide feedback on approved project design and orient district level stakeholders on their roles, and the availability of GRM, ESF instruments such as the ESIAs, ESMPs and RPs. | National and District stakeholders CGRMC/WGRMC DGRMC, PMSUGRMC | 30,000 |
|  | Community mobilization | Mobilize and prepare target communities for project implementation and formation of project implementation structures, and the availability of GRM such as the ESIA, ESMPs, RPs and GRMs. | Members of target communities, ADCs, VDCs, traditional, religious and political leaders, CGRMC/WGRMC DGRMC, PMSUGRMC | 55,000 |
|  | Project implementation monitoring and supervision missions | Provide and obtain updated information that can support on project performance | National, district, and community level stakeholders CGRMC/WGRMC DGRMC, PMSUGRMC | 20,000 |
|  | Project review meetings with selected stakeholders from National, District and Community level (including PTC and PSC) | Provide and get periodic feedback on project implementation progress and any emerging issues | Selected National, District and Community level stakeholders CGRMC/WGRMC DGRMC, PMSUGRMC | 25,000 |
| Project Close Out Phase | Project close out meetings | Increase the stakeholders’ understanding on the project exit strategy | Beneficiary communities and groups, national and district stakeholders | 25,000 |
|  |  |  | Total | 190,000 |

# 5.0 GRIEVANCE REDRESS MECHANISM

Grievance Redress Mechanism (GRM) is required to ensure that Project Affected Persons (PAPs) have the ability and opportunity to lodge complaints or concerns, without cost, and with the assurance of a timely and satisfactory resolution of the issue. The GRM process should also ensure that the redress is effectively rendered to Project Affected Persons (PAPs). All PAPs will be informed of the grievance redress mechanism, and the procedures at the time of the preparation of investments’ specific Resettlement Action Plans (RAPs).

In order to resolve all grievances effectively, the MWASIP will establish Grievance Redress and Management Committees at National, District and Community levels. Overall the GRM will handle all types of grievances arising from implementation of all the programs under the MWASIP including work-related grievances. All committees will be trained in management of GBV cases and all referral pathways which will be developed in line with the requirements of Good Practice Note addressing Gender Based Violence to ensure cases are successfully concluded.

The implementation of MWASIP may generate several complaints and grievances. Some examples of possible complaints from communities may include:

- Unfair compensation;

- Objections to use of someone’s land;

- Encroachment on private land;

- Delayed compensations;

- Quality of infrastructure constructed;

- Gender based violence;

- Sexual exploitation and abuse;

- Theft of property during construction and public works etc.

Grievances from workers under the project may include:

- Unfair dismissal from work;

- Suspected corruption cases;

- low wages;

- delayed wages;

- overtime;

- Child labour;

- Gender based violence;

- Sexual exploitation and abuse;

Negotiation and agreement by consensus between the project implementing teams and affected persons will provide as the first step to resolve grievances. Nevertheless, Project Management Support Unit (PMSU) from MWASIP Secretariat will ensure that Grievance Management Committees are established at Community level, District and National Levels. These committees will ensure the capturing and resolution of all issues within the prescribed timeframes. PMU shall ensure that communities and Project Affected Persons (PAPs) are sensitized to make use of the existing GRM committees. Furthermore, there will be   workers GRM Committee to manage grievances that may arise from workers from construction works among, other works.

The grievance redress mechanism will be communicated to the communities, contractors and employees including all relevant stakeholders so that they are aware of its objective and how the system will be functioning.

## 5.2 GRM Stages

The grievance procedure for MWASIP will have five major stages. These stages include: (i) the complaint or grievance uptake (ii) Assessment, analysis and response (iii) Resolution and closure (iv) Registry and monitoring (v) GRM Evaluation.

Stage 1: Complaint Uptake:

All the PAPs in the respective communities will present their complaints or grievances to the Community Grievance Redress Mechanism Committee (CGRMC). A designated person, who is the representative of the people directly impacted by the project will be responsible for overall overseeing that all complaints have been managed. He or she will be the Chairperson of the committee. The documentation and paperwork including referral will be managed by the secretary of the committee who is the Extension worker and neither has voting powers nor contribute to the discussions of the CGRMC.

The CGRMC will record all received complaints or grievances in a Grievance Community Log and Resolution Form as attached in Annex 1. The case shall only be referred to DGRMC when it has not been resolved at the CGRMC. There could be cases where PAPs may refuse to lodge cases at the CGRMC due to proximity or misunderstanding. In such circumstances, both CGRMC and DGRMC would agree on how to go about it, but preference will be given to CGRMC as first stage of hearing the complaints.

Employed workers will present their complaints or grievances to the Workers Grievance Redress Mechanism Committee (WGRMC). The WGRMC will record all received complaints or grievances in a workers’ Log and Resolution form as attached in Annex 2. The case shall only be referred to DGRMC when it has not been resolved at WGMRC. One committee member from the workers will undertake the responsibility to ensure the cases are followed up and feedback is provided.

Stage 2: Assessment, Analysis and Response:

When a complaint is received, a maximum of 5 days has been provided for the CGRMC/WGRMC to resolve the complaint or respond to the PAP. This is so to make sure that grievances/complaints are resolved as early as possible.

Once complaints are received, the CGRMC or WGRMC shall assess whether the complaint or grievance is related to MWASIP activity implementation or not. In a situation where the complaints are not related to the project, PAPs shall be advised to channel their complaints to the right institutions. For MWASIP complaints or grievances, CGRMC and WGRMC shall hear such cases and make necessary follow ups to gather evidence and make necessary determination. The outcome of the analysis shall be communicated to the PAP.

Stage 3: Resolution and Closure:

Where a resolution has been arrived at and the PAP accepts the resolution, the PAP shall be required to sign the resolution and closure section in either the Community Grievance Log and Resolution Form or Workers Grievance Log and Resolution Form. Two members of the CGRMC or WGRMC (Chairperson and Secretary) shall also be required to counter sign if it involves either the community or workers respectively. This shall signify that the complaint or grievance which was presented, has been fully discussed resolved and closed.

Stage 4: GRM Registry:

A register shall be kept at all GRM committees at all levels to ensure proper record of all complaints and their resolutions. For any case heard, closed or referred at the CGRMC, a copy of logs and resolution forms for every case shall be submitted to the two upper levels for records, i.e. the DGRMC and the PMSUGRMC. Similarly, if a case is handled at DGRMC, a copy shall be sent to PMSUGRMC and another to CGRMC or WGRMC (if it involves in a workers) to notify them how the referred case was handled. This shall enable the District to keep a register (Annex 4), of all cases recoded and handled by any GRM committee in their District. Using this information, councils will be able to generate a matrix of cases and agreed resolutions and be able to follow up if the resolutions are being implemented.

Stage 5: GRM Evaluation:

The GRM evaluation can be undertaken alongside any other evaluation exercises for the project. This will be possible using copies of registers that Councils and MWASIP Secretariat will be keeping. This may assist to trace whether the GRM system was efficient and effective to respond to peoples’ complaints and whether the GRM principles were met during the project implementation.

The grievance redress mechanism shall contribute a lot to the efficient running of the project as it shall assist to investigate complaints and bring up a much clear version of the complaint at an earliest time possible, provide a fair and speedy means of dealing with complaints, prevent minor disagreements from developing into more serious disputes, thereby, providing a simple, speedy and cost-effective mechanism of re-installing satisfaction to the ones that were affected.

## 5.3 Processes and Institutional Arrangements

The Grievance redress system shall be established at three levels, Community Grievance Redress Management Committee (CGRMC) at community level and Workers Grievance Redress Mechanism Committee at Construction site level, District Grievances Redress Mechanism (DGRMC) at District level. If the DGRMC is already existing for other existing projects, MWASIP will use that committee but if it’s not there then one is going to be established. Lastly, the Project Management Support Unit Grievances Redress Mechanism Committee (PMSUGRMC) at project facilitation level will be established.

Membership (reflecting appropriate gender representation) will be as follows. All GRM committees will have a mandatory not less than 40% female composition as per Malawi gender policy.

Community Grievance Redress Management Committee (CGRMC)

- Representative of the people directly impacted by the project

- Extension Worker of the area- Secretary for the Committee and has no powers to contribute to discussions or vote

- Faith Based Representative

- An elected lady community member

- Youth Representative

- Catchment Management Committee representative

- Village Development Committee Chairperson

Workers Grievance Redress Management Committee (WGRMC)

- Two worker representatives

- Client representative

- Consultant representative

- Contractor representative

- Please note “GRM details are provided in the Labor Management Procedures”

District Grievances Redress Management Committee (DGRMC)

- The District Lands Officer

- The District Community Development Officer

- Environmental District Officer

- District Labour Officer

- Land Resources Conservation Officer

- Consultants Public Liaison Personnel who shall be the Secretary for the Committee and has no powers to contribute to discussions or vote

Project Management Support Unit Grievances Redress Management Committee (PMSUGRMC)

- Ministry of Land, Housing and Urban Development representative

- Environmental Affairs department representative

- Project Coordinator

- Land Resources Department representative

- Ministry of Labour, Skills and Innovation representative

- Project’s Environmental and Social Specialist – as Secretary

PMSU in collaboration with District Council shall establish and orient the CGRMC and WGRC for every sub-project. The contractor, workers and the communities shall be sensitized of the existence of CGRMC and WGRMC at this level. The committees at this level shall record, vet and hear cases as submitted to them by PAPs at community and construction site levels. If the PAP will be satisfied with the resolution, the case will be closed.

If cases at the CGRMC and WGRMC are not closed, the grievances shall be referred to the DGRMC. The PAP shall be communicated that his/her issue was referred to the upper committee for hearing. The DGRMC shall receive and record the cases as referred to them by either CGRMC and WGRMC. This committee shall hear the case from the PAP and review the decision made by either CGRMC or WGRMC. If the PAP will be satisfied with the decision, the case will be closed.

If the case was not closed at DGRMC, the case will be referred to the PMSUGRMC. The DGRMC shall record the Grievance in the District Grievance Log & Resolution Form (Annex 3). The PMSUGRMC shall invite the affected person to hear the case and also review the decisions made earlier by the two lower committees. The PMSUGRMC shall record the grievances in PMSU Grievance Log &Resolution Form provided in Annex 5. Where need be, the PMSU shall liaise with Project Steering Committee (PSC) so that a resolution should be made for the case at hand. If the PAP shall accept the resolution made, the case shall therefore be closed at this level.

Where the case was not closed at PMSUGRMC level, the PAP shall be advised to seek justice from the Court of Law and the decision made by the Court of Law shall be final. Some cases such as rape and theft which need evidence in the court may go through referral pathway including the police to avoid destruction of evidence required legally. The project personnel, where required to provide additional information or evidence as witnesses in a court of law, they will be encouraged to do so. Figure 1 provides a summary of the processes and Institutional arrangement for MWASIP Grievance Redress Mechanism.

## 5.4 Gender Based Violence and Sexual Exploitation and Abuse (GBV and SEA)

Implementation of the project will generally have positive impacts on communities. However, where benefits are introduced within communities and households, relations can shift and raise the potential for Gender Based Violence (GBV) and Sexual Exploitation and Abuse (SEA). Such incidences may arise especially in situations whereby household representatives that receive project benefits are forced to surrender the cash to spouses, where benefits may be used to lure adolescents into unsafe sexual practices, or cases of forced sexual relationships in return for favors.

The project will use community sessions to create awareness and to mitigate the possible effects of GBV and SEA. In all cases, the incidents will be reported and dealt with through the project GRM. However, since GBV cases are substantively different from other complaints that are typically handled through the grievance redress mechanisms such cases will need a specific channel within the GRM for their management whereby all information must be treated as confidential,  the GRM operator will be trained on the approach towards survivors, survivors will be assisted with a referral pathway to access support from the victim support unit and a safe and ethical GBV service provider will be engaged.

While a face to face approach is expected to be the primarily channel to present grievances to all the committees, the project will also establish a specific telephone number to receive calls, Short Message Service (SMS), including WhatsApp messages. In addition, a special email address will be created as an additional channel of receiving grievances and feedback information. Any information or grievance received through the above two channels will be directed to an appropriate committee for action.

MWASIP Steering Committee

Step 5 - Civil Courts

PAP has right to sue if all levels failed to resolve the issue

MWASIP PC Apprised of Reports

PAP Agrees & No further Action

Step 4- Day 4 and 5

PMUGRMC reviews decisions by lower committees & rehears the case

Referrald

PMUGRMC Apprised of outcome

PAP Agrees & No further Action

Step 3-Day 3

DGRM Reviews decision by lower committee & rehears the case

Referred

PMUGRMC& DCGRMC

Apprised of Outcome

Step 2-Day 2

CGRMC /WGRMC hears & addresses cases

PAP Agrees & No further Action

Irrelevant cases are Filtered &Referred to their Respective Committees

Step 1-day 1

CGRMC/WGRMC

PAPs Lodge Grievances & Recording is done

Step 0

PAPs with Complaints/Grievances

Police/Court

If criminal

Figure 1: Processes and Institutional arrangements for MWASIP Grievance Redress Mechanism

# 6.0 MONITORING IMPLEMENTATION OF THE PLAN

The monitoring process will be done both by the district officers and central level officers. At district level the District Monitoring and Evaluation Committee (DMEC), headed by the Monitoring and Evaluation Officer, will be in-charge of monitoring implementation of the plan. They will be supported by the District Social Support Committee (DSSC), various project secretariat, the district extension workers and community social support committees.

District level monitoring and evaluation unit will be linked to main Project Monitoring and Evaluation unit at the Project Implementation Unit. The Unit Project Implementation lead by the Planning Monitoring and Evaluation Specialist will be the overall office responsible for monitoring of the plan. This will work together with the officers responsible ESF implementation within the PMSU.

# ANNEX 1: Community Grievance Log & Resolution Form

SECTION A:  GENERAL INFORMATION                            						Form Number …………………..

District Name: ………………………………. TA……………………………………….……GVH……………….…………..…………

| Name of Project Location/ Catchment Area: |  |  | Name of Community/ Village: |  |  |  | Reporting Dates: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Complainant |  |  | Complainant Sub Component: |  | Household Identification: |  |  | Phone Number, email: |
| SECTION B: DETAILS OF THE GRIEVANCE |  |  |  |  |  |  |  |  |
| Ref No. | Date of Grievance | Summary description of Grievance/Complaint |  | Follow-up/Investigation |  |  | Resolution Made |  |
|  |  |  |  | Date |  | Person Assigned |  |  |
| G1 |  |  |  |  |  |  |  |  |
| G2 |  |  |  |  |  |  |  |  |
| G3 |  |  |  |  |  |  |  |  |

Name of Reporting Officer: ………………………………………………………………….

SECTION C: SUBMISSION OF GRIEVANCE

If case is closed, GRM Committee members & complainant to sign below

GRM Committee Chair_____________________________________

Name & Signature of Project Affected Person /Beneficiary___________________________

GRM Committee Secretary__________________________________

Date: ___________________________________________________

SECTION D: REFERRAL OF CASES

Referred to DGRMC

| Ref No. | Date of Referral | Follow up / Investigation |  | Summary of action undertaken |
| --- | --- | --- | --- | --- |
|  |  | Date | Person Assigned |  |
| G1 |  |  |  |  |
| G2 |  |  |  |  |
| G3 |  |  |  |  |

RECEIPT: SUBMISSION OF GRM				Form number ………..

| Complaint: |  |
| --- | --- |
| Household ID: | TA: |
| Districts: | Program: |
| Name of Complainant: | Reporting officer: |
| Case: - Closed { } - Referred { } | Signature of complainant: |

# ANNEX 2: Workers’ Grievance Log & Resolution Form

SECTION A:  GENERAL INFORMATION                            						Form Number …………………..

District Name: ………………………………. TA……………………………………….……GVH……………….…………..…………

| Name of Project Location/ Catchment Area: |  |  | Name of Community/ Village: |  |  |  | Reporting Dates: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Complainant |  |  | Complainant Sub Component: |  | Household Identification: |  |  | Phone Number, email: |
| SECTION B: DETAILS OF THE GRIEVANCE |  |  |  |  |  |  |  |  |
| Ref No. | Date of Grievance | Summary description of Grievance/Complaint |  | Follow-up/Investigation |  |  | Resolution Made |  |
|  |  |  |  | Date |  | Person Assigned |  |  |
| G1 |  |  |  |  |  |  |  |  |
| G2 |  |  |  |  |  |  |  |  |
| G3 |  |  |  |  |  |  |  |  |

Name of Reporting Officer: ………………………………………………………………….

SECTION C: SUBMISSION OF GRIEVANCE

If case is closed, GRM Committee members & complainant to sign below

WGRM Committee Chair_____________________________________

Name & Signature of Project Affected Person /Beneficiary___________________________

WGRM Committee Secretary__________________________________

Date: ___________________________________________________

SECTION D: REFERRAL OF CASES

Referred to DGRMC

| Ref No. | Date of Referral | Follow up / Investigation |  | Summary of action undertaken |
| --- | --- | --- | --- | --- |
|  |  | Date | Person Assigned |  |
| G1 |  |  |  |  |
| G2 |  |  |  |  |
| G3 |  |  |  |  |

RECEIPT: SUBMISSION OF GRM				Form number ………..

| Complaint: |  |
| --- | --- |
| Household ID: | TA: |
| Districts: | Program: |
| Name of Complainant: | Reporting officer: |
| Case: - Closed { } - Referred { } | Signature of complainant: |

# ANNEX 3: District Grievance Log & Resolution Form

SECTION A:  GENERAL INFORMATION                           								 Form Number …………………..

District Name: ………………………………. TA……………………………………….……GVH……………….…………..…………

| Name of Project Location/ Catchment Area: |  |  | Name of Community/ Village: |  |  |  | Reporting Dates: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Complainant |  |  | Complainant Sub component: |  | Household Identification: |  |  | Phone Number, email: |
| SECTION B: DETAILS OF THE GRIEVANCE |  |  |  |  |  |  |  |  |
| Ref No. | Date of receipts of Grievance | Summary Description of Grievance/Complaint |  | Follow-up/Investigation |  |  | Resolution Made |  |
|  |  |  |  | Date |  | Person Assigned |  |  |
| G1 |  |  |  |  |  |  |  |  |
| G2 |  |  |  |  |  |  |  |  |
| G3 |  |  |  |  |  |  |  |  |

Name of Reporting Officer: ………………………………………………………………….

SECTION C: SUBMISSION OF GRIEVANCE

If case is closed, GRM Committee members & complainant to sign below

GRM Committee Chair_____________________________________

Name & Signature of Project Affected Person /Beneficiary___________________________

GRM Committee Secretary__________________________________

Date: ___________________________________________________

SECTION D: REFERRAL OF CASES

Referred to PMUGRMC

| Ref No. | Date of Referral | Follow up / Investigation |  | Summary of actions Undertaken |
| --- | --- | --- | --- | --- |
|  |  | Date | Person Assigned |  |
| G1 |  |  |  |  |
| G2 |  |  |  |  |
| G3 |  |  |  |  |

RECEIPT: SUBMISSION OF GRM				Form number ………..

| Complaint: |  |
| --- | --- |
| Household ID: | TA: |
| Districts: | Program: |
| Name of Complainant: | Reporting officer: |
| Case: - Closed { } - Referred { } | Signature of complainant: |

# ANNEX 4: District Grievance Redress Mechanism Register

DISTRICT GRIEVANCE REGISTER

GRM…………………/………… District Reference No.

Name of the District: ………………………………………………………

| Ref # | Recording Date | Name of the Household | Household Identification | TA | Type of Grievance/Complaint: | Resolution Made: | Program | Status (Open, Closed) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| G 1 |  |  |  |  |  |  |  |  |
| G 2 |  |  |  |  |  |  |  |  |
| G 3 |  |  |  |  |  |  |  |  |
| G 4 |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| … |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| .. |  |  |  |  |  |  |  |  |
| Gx |  |  |  |  |  |  |  |  |

Include an annex on Summary of issues raised from Stakeholder Consultations done and List of Names of People Consulted

# ANNEX 5: PMSU Grievance Log & Resolution Form

SECTION A:  GENERAL INFORMATION                            							Form Number …………………..

District Name: ………………………………. TA……………………………………….……GVH……………….…………..…………

| Name of Project Location/ Catchment Area: |  |  | Name of Community/ Village: |  |  |  | Reporting Dates: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Complainant |  |  | Complainant sub component |  | Household Identification: |  |  | Phone Number, Email: |
| SECTION B: DETAILS OF THE GRIEVANCE |  |  |  |  |  |  |  |  |
| Ref No. | Date of receipt of Grievance | Summary description of Grievance/Complaint |  | Follow-up/Investigation |  |  | Resolution Made |  |
|  |  |  |  | Date |  | Person Assigned |  |  |
| G1 |  |  |  |  |  |  |  |  |
| G2 |  |  |  |  |  |  |  |  |
| G3 |  |  |  |  |  |  |  |  |

Name of Reporting Officer: ………………………………………………………………….

SECTION C: SUBMISSION OF GRIEVANCE

If case is closed, GRM Committee members & complainant to sign below

GRM Committee Chair_____________________________________

Name & Signature of Project Affected Person /Beneficiary___________________________

GRM Committee Secretary__________________________________

Date: ___________________________________________________

RECEIPT: SUBMISSION OF GRM				Form number ………..

| Complaint: |  |
| --- | --- |
| Household ID: | TA: |
| Districts: | Program: |
| Name of Complainant: | Reporting officer: |
| Case: - Closed { } - Referred { } | Signature of complainant: |

# ANNEX 6: List of Stakeholders Consulted during Preparation of the SEP and issues raised

MWASIP STAKEHOLDERS CONSULTANTATION MEETING IN LILONGWE AND BLANTYRE (30 September -4th October, 2019)

| NAME | Institution | Phone Number | E-MAIL ADDRESS |
| --- | --- | --- | --- |
| Prince Mleta | MOAIWD | 0888855119 | princemleta@gmail.com |
| Getrude Kambauwa | MOAIWD-DCRC | 0888321562 | gkambauwa@gmail.com |
| Sydney Kamtukule | Water Resources | 0993389048 | slkamtukule@gmail.com |
| Francis Nkoka | World Bank | 0999484483 | fnkoka@woldbank.org |
| Odete Muximpua | World Bank | 0998967312 | omuximpua@worldbank.org |
| Alice Chimangeni | Department of Surveys | 0888531210 | alicechimangeni@yahoo.com |
| Linda Chimombo | MOAIWD | 0888381611 | lindachiumia@gmail.com |
| Josses Mugabi | World Bank | +12022946360 | jmugabi@worldbank.org |
| James Daire Kumwenda | MOAIWD | 0994672697 | Jamesdaire@ymail.com |
| Monty Kampira | MOAIWD | 0881932352 | kampirammonty@gmail.com |
| Obed Soko | MOAIWD |  | obedryanzoe@gmail.com |
| Wezi Mleremba | MOAIWD |  |  |
| Rodrick Kunkwezu | MOAIWD |  |  |
| Peter Kadewere | MOAIWD |  |  |
| Lusungu Sinda | MOAIWD-DOI |  |  |
| Joseph Kanyangalazi | MOAIWD-LRCD |  | jokanyangalazi@gmail.com |
| Ross Hughet | World Bank | +12025989748 | rhughes@worldbank.org |
| Meeta Sehgal | World Bank | +12022946360 | msehgal@worldbank.org |
| Grant Milue | World Bank |  | gmilue@worldbank.org |
| Toney Nyasulu | MOAIWD-NWRA | 0993837950 | thnyasulu@gmail.com |
| Davis Kalima | MOAIWD-NWRA | 0997950365 | daviskalima@yahoo.co.uk |
| Mary Chilimampunga | NWRA | 0999246996 | Mchilimampunga40@gmail.com |
| Maggie Munthali | DCCM |  | nyaunthali2011@gmail.com |
| Titus Zulu | DCCM |  | tituszulu2@gmail.com |
| Rodrick Walusa | DCCM |  | walusa.rodrick@gmail.com |
| Stanley Chavunguma | DCCM |  | stanley.chabvunguma@gmail.com |
| Charles Vanya | DCCM |  | charles.vanya@yahoo.com |
| Amos Ntonya | DCCM |  | amosmtonya@gmail.com |
| Patrick Mtingwi | DCCM |  | pmtingwi71@gmail.com |
| James Pagona | DCCM |  | jpagona@gmail.com |

| NAME | Department/Institution | Phone Number | E-MAIL ADDRESS |
| --- | --- | --- | --- |
| Osman Mdala | MHG - DAO | 0888516111 | yaomdala@gmail.com |
| Daniel Sambakunsi | MHG- DC | 0991145040 | ulemusamabukunsi@gmail.com |
| Patrick Manyowa | Neno – DC | 0884754820 | manyowapatrick@gmail.com |
| Rodrick Mbilizi | BT- DAO | 0888194830 | rmbilizi@gmail.com |
| Mayamiko Mphatso | Neno DAO | 0888447990 | mayamphatso@gmail.com |
| Sungani Chilenje | Neno- DAO | 0881976622 | chilenjesunga@mail.com |
| Davier Zuweta | WB – Lilongwe | 0992482586 | Jzuleta1@worldbank.org |
| Walter Chikuni | Zomba District Council | 0992626469 | chikuniw@yahoo.com |
| Mphatso Mbulukwa Kafuwa | Blantyre –DAO | 0888383826 | mmbalukwa@yahoo.co.uk |
| Patrick Msiyambiri | Agriculture – Neno | 0881072093 | Msiyambiri2004@ymail.com |
| Francis Nkoka | World Bank | 0999484483 | fnkoka@worldbank.org |
| Odete Muxunfuma | World Bank | 0998967312 | omuenfuma@worldbank.org |
| Komana Rejoice Lubinda | World Bank | 0998966855 | klubinda@wolrdbank.org |
| Mercy Chimpokosera Mseu | World Bank | 0999202753 | mchimpokosera@worldbank.org |
| Linda Msiska | BT- DAO | 0881193491 | lindamsiska@gmail.com |
| Abubaka Nkhoma | Ntcheu D. Council | 0999313084 | abunkhomag@gmail.com |
| Donnex Mtambo | Ntcheu D. Council | 0993295382 | donemtambo@yahoo.com |
| Godfrey Chisunkha | CADECOMO Mangochi | 0998263729 | godfreychisunkha@gmail.com |
| Gideon Zumani | Emmanuel International | 0999039898 | zumani@gmail.com |
| Morson Magombo | Machinga DC | 0999381101 | morsonmagombo@ymail.com |
| Willy H. Katimba | Machinga DC | 0882616647 | willykatimbah@yahoo.com |
| Henry Machemba | LICODO | 0888982624 | ljmahemba@gmail.com |
| Obed Edom Soko | Irrigation & Water Dept. | 0991755117 | Obednyan30@gmai.com |
| Alex Mchenga | COM Development | 0881391623 | Amchenga95@gmail.com |
| Kumbukani Mndalira | MOAIWD | 0888140045 | Kumbu85@gmail.com |
| Goodwill Katsonga | MOAIWD | 0999211661 | g.mkatsonga@gmail.com |
| Linda Chimombo | Water & Irrigation Dept. | 0888381611 | lindachiumya@yahoo.com |
| Flora Mvuta | Community Devt | 0999369325 | floramvuta@yahoo.com |
| Slyvia Ambali | Environment | 0992445000 | sylambali@gmail.com |
| Morgan Kaponda | Public Works | 0999412350 | kapondamorgan@gmail.com |
| Isaac Ali | Agriculture | 0999320893 | Isaac.ali9@gmail.com |
| Cleopas Lameck | Agriculture | 0888720493 | cleopaslameck@gmail.com |
| Christine Madinga | Agriculture | 0999938625 | chidaya@yahoo.com |
| Maxwell Mbulanje | BT- DC | 0999942117 | mbulanje@yahoo.co.uk |
| Thokozire M. Ngwira | BT- DC | 0882730502 | buthokozire@yahoo.com |
| Agness Napwanga | BT-DC | 0888856901 | agnapwanga@gmail.com |
| Henry Chimbali | World Bank | 0999890047 | hchimbali@worldbank.org |
| Meeta Sehgal | AGRI – World Bank | +12022946360 | msehgal@worldbank.org |
| Andrew Kacheyo | SRWB | 0999027295 | Andrew-kacheyo@srwb.mw |
| Owen Mahlow | Projects Engineer - BWB | 0999022051 | owenmahlon@gmail.com |
| Z. Magombo | PSO – NHBG | 0888202900 | zachmagombo@gmail.com |
| Lucy Howa | CD – NWF | 0881007372 | lucyhowa.nwf@gmail.com |
| Elyna John | D.C – CARE MW | 0881432520 | Elyna.john@care.org |
| Aubrey Sidik | Resilience Officer – FAO | 0888386856 | Aubrey.sidik@fao.org |

Consultation meeting held with some members of the District Executive committee for Ntcheu on 30th October 2019

# ANNEX 7: Views of stakeholders Consulted

|  | Comment | How the comment has been addressed/Response |
| --- | --- | --- |
| 1 | Funding to District Councils should be done through a separate account rather than a Pool account as was the case during the implementation of SRBMP-1. The use of pool account resulted in money for project activities being diverted to other activities and this resulted in problems when it came to accounting for the money. In some cases the money was being funded late as a result the implementation of the project activities was negatively affected. | This recommendation has been taken into consideration and it is proposed that during the implementation of MWASIP a separated account should be used for ease of accountability |
| 2 | Disbursement of funding to District Councils should be performance based as this will bring seriousness in the implementation of project activities. In addition, this will assist in monitoring areas that have problems when implementing the project and corrective measures will be employed immediately. | This recommendation will be taken into consideration when implementing MWASIP. |
| 3 | During the implementation of SRBMP-1 there was an ISP for catchment management activities. This resulted into a lot of financial resources being spent on oversight activities rather than the actual implementation of catchment management activities. It is therefore proposed/recommended that District Councils should have a project coordinator (employed under MWASIP) who will be coordinating all project activities at District level as compared to use of ISP. This project coordinator should have clear terms of reference which are both clear and agreeable by District Councils to minimize conflicts when it comes to project implementation. | This recommendation will be taken into consideration when implementing MWASIP. |
| 4 | Workers employed under the project may be subjected to injuries or diseases caused by their working environment. As such there is need to consider compensating such individuals when that happens. In addition, workers under the project need to be provided with Personal Protective Equipment (PPE). | Under the MWASIP, these issues have been highlighted in the Labour Management Procedures (LMP) that has been prepared as one of the ESF Documents. In addition, where a project activity will require an Environmental and Social Management Assessment (ESIA) or Environmental and Social Management Plan (ESMP), issues of occupation safety and health, including use of PPE, will be adequately covered and PAPs will be compensated accordingly. |
| 5 | During implementation of SRBMP-1, some beneficiaries of Grants were using the money for Income Generating Activities some of which were contributing to deforestation of the catchments the project was meant to save such as charcoal selling. There is need, therefore, to develop some guidelines on activities that these grants may be used for. | The project will develop some guidelines for the beneficiaries of the Grants as recommended. |
| 6 | During the implementation of SRBMP-1, it was difficult to implement ESMPs due to inadequate resources. What plans are there to ensure that this does not happen under the MWASIP? | All the ESMPs that will be developed under the project will have an indication of the cost implication for their implementation. Such being the case the Project Management Support Unit for the MWASIP will ensure that these resources are made available for the implementation of ESMPs by implementing District Councils including Environmental Affairs Department , |
| 7 | There are a lot of irrigation projects that are being implemented in Malawi and people who lose their land due to implementation of irrigation activities are not compensated. What will happen to make sure that all the project affected people are compensated. | Under the MWASIP we have developed Resettlement Policy Framework which will guide the preparation of project specific Resettlement Plans (RPs). The RPF and project specific RP will detail how PAPs will be compensated; Eligibility for Compensation; including Grievance Redress Mechanism. All the PAPs will be compensated before implementation of the project activities. |
| 8 | Utility companies such as Central Region Water Board and Lilongwe Water Board are regarded as commercial entities. How will the District Councils and surrounding communities be collaboratively be involved in the management of the proposed dams considering that the interests are different? Wouldn’t the formation of Water Users Association be part of the solution? | The dams that will be constructed will be multipurpose as such surrounding communities will use the dams for fishing and irrigation. Water User Associations will be formed and trained to manage the small multipurpose water sources developed under the project. |
| 9 | The project should ensure that child labour at during implementation of project activities is avoided. | The Labour Management Procedures (LMP) discourages the use of Child Labour when implementing project activities in accordance with Employment Act (2000) and other labour related pieces of legislation. |
| 10 | Need for first aid kit | The project will provide first aid kits for each site activities |